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1. SOLICITATION NUMBER
2. TYPE OF SOLICITATION
3. DATE ISSUED
PAGE OF PAGES
4. CONTRACT NUMBER
5. REQUISITION/PURCHASE REQUEST NUMBER
6. PROJECT NUMBER
7. ISSUED BY
CODE
8. ADDRESS OFFER TO
a. NAME
b. TELEPHONE NUMBER (Include area code) (NO COLLECT CALLS)
10. THE GOVERNMENT REQUIRES PERFORMANCE OF THE WORK DESCRIBED IN THESE DOCUMENTS  (Title, identifying number, date)
12a. THE CONTRACTOR MUST FURNISH ANY REQUIRED PERFORMANCE AND PAYMENT BONDS?  
(If "YES," indicate within how many calendar days after award in Item 12B.)
12b. CALENDAR DAYS
13. ADDITIONAL SOLICITATION REQUIREMENTS:
STANDARD FORM 1442 (REV. 8/2014)
STANDARD FORM 1442
Prescribed by GSA-FAR (48 CFR) 52.236-1(d)
SOLICITATION, OFFER,
AND AWARD
(Construction, Alteration, or Repair)
SOLICITATION
SOLICITATION
IMPORTANT - The "offer" section on the reverse must be fully completed by offeror.
9. FOR INFORMATION
              CALL:
NOTE: In sealed bid solicitations "offer" and "offeror" mean "bid" and "bidder".
SEALED BID (IFB)
NEGOTIATED (RFP)
11. The Contractor shall begin performance within ____________ calendar days and complete it within 
 ____________ 
calendar days after receiving
award,
notice to proceed.  This performance period is
mandatory
negotiable.  (See _____________________________).
YES
NO
a.
Sealed offers in original and ___________________copies to perform the work required are due at the place specified in Item 8 by _____________
(hour) local time _____________________ (date).  If this is a sealed bid solicitation, offers must be publicly opened at that time.  Sealed
envelopes containing offers shall be marked to show the offeror's name and address, the solicitation number, the date and time offers are due.
b.
An offer guarantee 
is,
is not required.
c.
All offers are subject to the (1) work requirements, and (2) other provisions and clauses incorporated in the solicitation in full text or by reference. 
 .
d.
Offers providing less than _______________________ calendar days for Government acceptance after the date offers are due will not be 
considered and will be rejected.
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460-26-999
00244
Department of Veterans Affairs
Network Contracting Office 4
Wilmington VAMC
1601 Kirkwood Hwy
Wilmington DE 19805
Stephen Gulotta
stephen.gulotta@va.gov


  
Stephen Gulotta
Stephen.Gulotta@va.gov
460-26-999 | Condenser Water Piping Modification            
1. This Procurement is a 100% Total Service Disabled Veteran Owned Small Business (SDVOSB) Set-Aside.
2. The NACIS Code is 236220 with a small business size standard of $45.0 Million.
3. The contractor shall be responsible for the correct title classification of workers and compliance with all
applicable wage and hour laws.                              
5. The project magnitude is Between $25,000 and $100,000.   
6. A scheduled site visit will take place on 8/27/2026 @11:30am See location details in Section L.
7. RFI's are due NLT 9/03/2026 at 12:00pm. RFIs shall be emailed to stephen.gulotta@va.gov and cheryl.roberts2@va.gov
8. Responses to RFIs will be issued by amendment. Late RFI's may not be addressed.
9. All Bids are due to the Contracting Officer by (item 13 below).
10. Faxed Bids will not be accepted. All Bids shall be emailed.
11. Email Bids no later than the submission date and time to stephen.gulotta@va.gov and cheryl.roberts2@va.gov
12. Award will be made to the lowest proposed responsive, and responsible offeror who is in conformance with this
solicitation.                                               
13. This solicitation may be cancelled and all offers rejected before award but after solicitation closing date
when it is clearly in the best interest of the Wilkes-Barre VA Medical Center to do so.
14. Failure to return a signed copy of 852.219-75 will result in Bid not being considered for award.
                                                            
NOTE: System updates may lag policy updates. The System forAward Management  (SAM) may continue to require entities to
complete representations based on provisions that are not included in agency solicitations. Examples include 52.222-25,
Affirmative Action Compliance, and paragraph (d) of 52.212-3, Offeror Representations and Certifications—Commercial
Products and Commercial Services. Contracting officers will not consider these representations when making award
decisions or enforce requirements. Entities  are not required to, nor are they able to, update their entity registration
 to  remove these representations in SAM.                   
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14. NAME AND ADDRESS OF OFFEROR
15. TELEPHONE NUMBER
16. REMITTANCE ADDRESS
CODE
FACILITY CODE
17. The offeror agrees to perform the work required at the prices specified below in strict accordance with the terms of the solicitation, if this offer is
accepted by the Government in writing within __________ calendar days after the date offers are due.
AMOUNTS
18. The offeror agrees to furnish any required performance and payment bonds.
19. ACKNOWLEDGMENT OF AMENDMENTS
AMENDMENT
NUMBER
DATE.
20a. NAME AND TITLE OF PERSON AUTHORIZED TO SIGN OFFER
20b. SIGNATURE
20c. OFFER DATE
21. ITEMS ACCEPTED:
22. AMOUNT
23. ACCOUNTING AND APPROPRIATION DATA
24. SUBMIT INVOICES TO ADDRESS SHOWN IN
ITEM
25. OTHER THAN FULL AND OPEN COMPETITION PURSUANT TO
10 U.S.C. 2304(c)(
 )    
41 U.S.C. 3304(a) (    
 )      
26. ADMINISTERED BY
27. PAYMENT WILL BE MADE BY
PHONE:
FAX:
28. NEGOTIATED AGREEMENT
29. AWARD
Your
Contractor agrees
offer on this solicitation is hereby accepted as to the items listed.  This
to furnish and deliver all items or perform all work requirements identified
award consummates the contract, which consists of (a) the Government
on this form and any continuation sheets for the consideration stated in
solicitation and your offer, and (b) this contract award.  No further cont-
this contract.  The rights and obligations of the parties to this contract
ractual document is necessary.
shall be governed by (a) this contract award, (b) the solicitation, and (c)
the clauses, representations, certifications, and specifications incorporated
by reference in or attached to this contract.
30a. NAME AND TITLE OF CONTRACTOR OR PERSON AUTHORIZED
31a. NAME OF CONTRACTING OFFICER
TO SIGN
30b. SIGNATURE
30c. DATE
31b. UNITED STATES OF AMERICA
31c. AWARD DATE
BY
OFFER
AWARD
STANDARD FORM 1442 (REV. 8/2014) BACK 
(Include ZIP Code)
(Include area code)
(Include only if different than Item 14.)
(Insert any number equal to or greater than
the minimum requirement stated in Item 13d.  Failure to insert any number means the offeror accepts the minimum in Item 13d.)
(The offeror acknowledges receipt of amendments to the solicitation -- give number and date of each)
(Type or print)
(4 copies unless otherwise specified)
(Type or print)
(Type or print)
(Contractor is required to sign this
document and return _______ copies to issuing office.)
(Contractor is not required to sign this document.)
(Must be fully completed by offeror)
(To be completed by Government)
CONTRACTING OFFICER WILL COMPLETE ITEM 28 OR 29 AS APPLICABLE
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Austin Payment Center
Department of Veterans Affairs

PO Box 149971
Austin TX 78714-9971
(877) 353-9791
(512) 460-5429
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The Government intends to award a contract to the responsive/responsible offer for line item 0001. 
ITEM 0001 Base Price- The contractor shall provide all labor, supplies, transportation necessary for the completion of the attached statement of work (SOW). All work will be done at the Wilkes-Barre located at 31111 East End Blvd Wilkes-Barre, PA 18711. 

	Item
	Service 
	Quantity 
	Unit 
	Price 

	0001 Base Price 
	Construction 
	1
	Job
	Lump Sum $




													
Write Bid Amount in Words

Contract Type: Firm Fixed Price (FFP) 
FOB: Destination 

Basis for Award: 
FOR THE PURPOSE OF THIS SOLICITATION THE AWARD WILL BE MADE TO THE LOWEST PROPOSED RESPONSIVE, AND RESPONSIBLE BIDDER WHOSE BID IS IN CONFORMANCE WITH THIS SOLICITATION. 
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Wilmington, DE VA Medical Center
Wilmington, DE 19805

SCOPE OF WORK

For


460-26-999: Condenser Water Piping Modification
	Construction Completion by:						30 days after NTP
	Contracting Officers Technical Representative (COTR):  	Edward J. Gannon III
	
	
-- Services --



Provide:
1. Professional construction services to include but not limited to:
a. Site investigation- mechanical, construction.
b. Construction period of services- Furnish and Install all items per plan and specification as   shown in documents. Project: Condenser Water Piping Modification.

	
-- Documentation and Acronyms --


Applicable Documents:
2. The following laws, regulations, policies, and procedures in effect on date of contract issuance and all subsequent changes or updates apply:
a. Federal  Acquisition Regulation
b. Veterans Administration Acquisition Regulation
c. Service Contract Act (SCA) Directory of Occupations (Fifth edition)   http://www.dol.gov/whd/contracts/sca.htm
d. VA Directive 0058- VA Green Purchasing Program
e. VA Directive 0057- VA Environmental Program
f. Master Construction Specification: https://www.cfm.va.gov/TIL/
Acronyms:
3. Glossary : Acronyms used in this SOW are listed below for easy reference:
a. CO		Contracting Officer
b. COR		Contracting Officer’s Representative
c. FAR		Federal Acquisition Regulation
d. CFM		Construction & Facilities Management
e. VA		Veteran Affairs
f. EPA		Environmental Protection Agency
g. PPE		Personal Protective Equipment
h. SOW		Statement of Work
i. OSHA		Occupational Safety and Health Administration

	
-- Project Scope --

GENERAL:
4. VA Medical Center Wilmington intends to issue a construction contract. The project consists of:
	a. The Contractor shall provide all labor, transportation, materials, equipment, and supervision to modify the chiller plant Condenser Water Piping System as required at the Wilmington VA Healthcare System, located at 1601 Kirkwood HWY, Wilmington, Delaware 19805.








SPECIFICS:

5. Condenser Water Piping Modification
a. Area is located in Room 128 of Building ONE. 
b. Work to take place to minimize interference with standard hospital operations.
c. Freeze condenser water piping.
d. Furnish and Install TWO 10 inch Butterfly Valves
e. Furnish and Install TWO 10 inch vertical check valves.
f. Open Pump #2 and inspect internals
g. Re-install Pump #2 casing
h. Start Up and balancing both condenser water pumps.
i. All work to be performed in accordance with manufacturer’s recommendations and guidelines.
j. All Federal and State Safety and Environmental guidelines shall be followed.
6. Work to be scheduled to interfere as little as possible with normal VA operations.
a. Work will be conducted after normal business hours (7 am to 4pm) or on a Saturday (7am to 5pm).

Other Specifics:
7. Prime Contractor to plan all phasing of work in coordination with Hospital staff in order to minimize down-time to areas affected by the project.
8. Construction Waste Management, Specification 01 74 19 is to be included.
9. Consolidate all necessary submittals by specification section on an excel spreadsheet. Checklist to be utilized to track/ monitor submittal process.
10. Contractor will submit picture of affected area before, during, and after construction or testing.

-- 
 

-- Environmental/Occupational Safety and health (EOSH) --



11. Regulatory Compliance- EOSH requirements for work performed at the above location can be found in:
a. Volume 29 of the Code of Federal Regulations, Part 1910- Occupational Safety for General industry.
b. Volume 29 of the Code of Federal Regulations, Part 1926- Occupational Safety for the Construction Industry.
c. Volume 40 of Code of Federal Regulations, Protecting of the Environment.
d. Volume 49 of the Code of Federal Regulations, Part 397- Transportation of Hazardous Materials.
e. Title 7 of Delaware Code, Conservation
f. Title 16 of Delaware Code, Health and Safety
Specification: The VA Master Construction Specification contains work procedures and material requirements designed to meet regulatory compliance requirements.  Whenever possible, the Master Construction Specification must be used as the basis for the project designs. 
12. Contractor and Subcontractor to following specifications:	
a. 01 00 00 General Requirements
b. 01 42 19 Reference Standards
c. 01 74 19 Construction Waste Management
d. 23 05 11 Common Work Results For HVAC
e. 23 05 93 Test, Adjusting and balancing for HVAC

-- Location/Hours/Deliverables --

Performance Location:
13. Condenser Water Piping Modification as required at the VAMC Wilmington, Delaware located at 1601 Kirkwood HWY, Wilmington, DE 19805.
a. Work will be conducted after normal business hours (7 am to 4pm) or on a Saturday (7am to 5pm).

-- Contractor Personnel and Management --

Contractor Personnel:
14. The Contractor shall be responsible for employing qualified personnel to perform the work specified in this SOW.  The Contractor shall make sure that subcontractor and employees have proper documentation to authorize personnel to work in the United States of America. The Contractor shall maintain the personnel, organization and administrative control necessary to ensure that the work delivered meets the contract specifications and requirements.
15. The Contractor is required that all subcontractor or employees have been screen by the VAMC Wilmington Healthcare System. All personnel are required to wear a VA government furnished badge.  All contractor and subcontractor are required to wear a government and company furnish badge while performing services under this contract. The badge will contain a personal picture, name of employee, and Contractor's name. Badges shall be worn on the outer garment attached to the outer shirt or jacket pocket by a button or clip or worn around the neck secured by an appropriate identification card lanyard.
16. Government issued identification badge remains the property of the Government and shall be returned to the issuing office or other designated Government personnel upon transfer of Contractor employees from the contract.
17. The contractor shall insure that employee or subcontractor have valid driver license when driving a vehicle on property.
Management: 
18. All information generated in performance of this contract becomes property of the Government and must be surrendered upon request and/or completion of the contract. The Contractor must protect against the destruction and/or misplacement of all information produced under this contract, unless directed under local policy to destroy. This includes both hard and soft copies of data.
19. The Contractor shall not release any information (including photographs, files, public announcements, statements, denials, or confirmations) on any part of the subject matter of this contract or any phase of any program hereunder without the prior written approval of the COR.
20. Contractor personnel or subcontractor shall conduct themselves in a professional manner (i.e. timeliness, communication; spoken and written etc.). The Contracting Officer may require the Contractor to remove from the job site any employee working under this contract for reasons of suspected misconduct, a suspected security breach, or suspected to be under the influence of alcohol, drugs, or any other incapacitating agent. Contractor employees shall be subject to dismissal from the premises upon determination by the Contracting Officer that such action is necessary in the interests of the Government. The hospital director or designated representative has the authority to bar individuals from the Government facility. The removal from the job site or dismissal from the premises shall not relieve the Contractor of the requirement to provide sufficient personnel to perform the services as required by this performance work statement. The Government shall not reimburse the Contractor for travel and other expenses associated with the removal of personnel.
21. Contractor personnel are not authorized to carry or possess personal weapons to include, but not limited to, firearms and knives with a blade length in excess of three inches, while assigned under this contract.
Safety/Security Requirements:
22. The Contractor shall comply with all applicable federal, state and local laws and ensure performance is secure while protecting material, equipment, and supplies from damage and loss. The Contractor shall ensure that employees or subcontractor have the proper PPE for the job. Government security personnel shall have the express right to inspect for security violations at any time during the term of the contract.
23. Contractor shall provide a supervisor who speaks English on site at all time.
24. Personnel should be properly trained for safety and performance of their respective duties.
25. Appropriate safety equipment shall be furnished by the Contractor to contractor personnel or subcontractor and shall be used as prescribed by OSHA Standards.
26.  The Government reserves the right to review Contractor personnel qualifications.  Upon request, resume shall be provided to the Contracting Office prior to clearance approval, for review and acceptance by the COR.  The intent is verification purpose and not for the Government to become the hiring authority.

-- Damages/Insurance --

Damages:
27. The Contractor is liable for all damages to Government equipment, property; utilities, etc., located at the site (e.g. sprinkler heads, ceiling tiles, manholes, fire hydrants, vehicles, windows, etc.) caused by the Contractor, its employees or it subcontractors. The Contractor shall immediately report all damages to the COR and shall provide the Contracting Officer (CO) and COR, a written report, within 24 hrs. The report shall include: What occurred, who was involved, when it occurred (Time/Date), where did it occurred, why it occurred, how it occurred, and the proposed means to repair or replace.
28. Contractor is to maintain free and unobstructed access to facility emergency services and for fire, police and other emergency response forces in accordance with NFPA 241.
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TRAINING:

Effective July 31, 2005, all employees of the general contractor and subcontractors shall have the 10-hour OSHA certified construction safety course.   The General Contractor’s competent person shall have completed the 30-hour OSHA certified construction safety course.  Documentation of training shall be submitted to the Contracting Officer for review and approval prior to any work being performed.  Failure to present the proper training documentation will result in the individual being removed from the job; the individual may only return after the proper documentation has been provided. There shall be no exceptions to this requirement.


PRIVACY AND CONFIDENTIALITY:

Contractors to the Department of Veterans Affairs may be unintentionally exposed to sensitive information.  Information maybe overheard, seen on documents or electronic devices, or observed that could potentially violate the privacy and confidentiality of our veterans, employees, volunteers, and their families. Regulations such as but not limited to the Health Insurance Portability and Accountability Act of 1996 (HIPAA), Freedom of Information Act (FOIA) and Privacy Act of 1974 have been enacted to protect sensitive information from being improperly disclosed.  Information should not be divulged or released to anyone unless specifically authorized in accordance with the contracted services. Failure to comply with applicable statutes and regulations can result in the termination of this contract and civil and criminal penalties, including fines and imprisonment.  All suspected or actual breaches of the privacy and confidential should be reported immediately to the Contracting Officer, COR or the Facility Privacy Officer.

KEYS:

All keys provided the Contractor or any subcontractor for use during the project shall be returned to the COR at completion of the work or upon request.  No keys shall be reproduced by the Contractor or any subcontractor.  There shall be a charge for each key that is lost or not returned to the COR.  

CONTRACTOR NORMAL WORK HOURS:

The contractor work hours are from 8:00AM to 4:30PM, Monday through Friday, excluding federal holidays, unless otherwise stated. Federal holidays that fall on a non-workday –Saturday or Sunday the holiday usually is observed on Monday if the holiday is on Sunday or on Friday if the holiday is on Saturday.  The contractor may request authorization from the Contracting Officer to work an alternative schedule or on holidays.  However, the Contracting Officer reserves the right to deny or authorize the contractor’s request at his or her discretion considering the best interests of the Government.  All federal holidays are observed as non-workdays.  Federal holidays can be found on the following web site: http://www.opm.gov/policy-data-oversight/snow-dismissal-procedures/federal-holidays.  These days will be identified during the pre-construction meeting.  This contract may require work to be performed off-hours, and any increased costs related to this work will be the responsibility of the contractor.


SAFETY OR ENVIRONMENTAL VIOLATIONS AND EXPERIENCE MODIFICATION RATE:
All offerors shall submit information pertaining to their past safety and environmental record. The information shall contain, at a minimum, a certification that the offeror has no more than three (3) serious, or one (1) repeat or one (1) willful OSHA or any Environmental Protection Agency (EPA) violation(s) in the past three years. All offerors shall submit information regarding their current Experience Modification Rate (EMR) equal to or less than 1.0.  This information shall be obtained from the offeror’s insurance company and be furnished on the insurance carrier’s letterhead.

Self-insured contractors or other contractors that cannot provide their EMR rating on insurance letterhead must obtain a rating from the National Council on Compensation Insurance, Inc. (NCCI) by completing/submitting form ERM-6 and providing the rating on letterhead from NCCI. Self-insured contractors or other contractors that cannot provide EMR rating on insurance letterhead from the states or territories of CA, DE, MI, NJ, ND, OH, PA, WA, WY, and PR shall obtain their EMR rating from their state run worker’s compensation insurance rating bureau.

A determination of responsibility will be accomplished for the apparent awardee prior to processing the award. The above information, along with other information obtained from Government systems, such as the System for Award Management (SAM.gov), Vendor Information Pages (VETBIZ), Experian Credit Risk Score and Financial Stability Risk Score (Experian) and/or DUN and Bradstreet, Federal Awardee Performance and Integrity Information System (FAPIIS) accessed through the Past Performance Information Retrieval System (PPIRS), Small Business Administration (SBA), Office of Inspector General-Health and Human Services (OIG-HHS), OSHA, Veterans’ Employment & Training Services (VETS 4214) reporting database, and EPA online inspection history databases will be used to make the Determination of Responsibility. Any information received by the Government that would cause for a negative Determination of Responsibility may make the offeror ineligible for award. This requirement is applicable to all subcontracting tiers, and prospective prime contractors are responsible for determining the responsibility of their prospective subcontractors.

As required by the statutory requirement pertaining to the Veterans Benefits Act of 2003 (15 U.S.C. 657f) and in accordance with FAR 6.206, this procurement will be set-aside for Veteran Owned Small Business (VOSB) concerns. Only VOSB concerns who are verified in the Vendor Information Page (VETBIZ) and registered in System for Award Management (SAM.gov) will be eligible to submit proposals.  

LOCATION OF UNDERGROUND UTILITIES:

Contractor cannot rely on available VA as-built drawings to identify all existing underground utilities.  Prior to any excavating, contractor shall be required to make sure that the location of all underground utilities in excavation sites is accurately designated. Contractor shall be responsible for all costs related to identification of underground utilities.  Contractor shall provide a comprehensive report on all underground utilities, which must include survey ground marks laid out and an illustration of jobsite showing underground utilities.  The Utility Location & Coordination Uniform Color Code shall be used for the ground marks and illustrations.  Damage to underground utilities as a result of contractor’s excavation activity shall be repaired at contractor’s expense.

It may be necessary for contractor to employ the services of a Subsurface Utility Engineering firm to conduct surveys to locate all underground utilities in areas to be excavated.  Such surveys might utilize geophysical prospecting techniques and electromagnetics.  In some circumstances these conventional methods do not precisely locate the utilities, in which case the following additional means may be utilized: TV video pipe inspection, ground penetrating radar (for non-metallics), and vacuum excavation.

CONTRACTING OFFICER’S REPRESENTATIVE (COR):

(In accordance with VAAR 1.604 and 1.602-2) the COR assists in the technical monitoring or administration of a contract.  Limited authority is given in writing by the Contracting Officer’s letter of designation describing the COR’s duties and responsibilities.  The COR has no authority to make any commitments or changes that affect price, quality, quantity, delivery, or other terms and conditions of the contract (or provisions of the solicitation).  The COR’s authority is limited to contract administration functions delegated in writing by the Contracting Officer. In this solicitation and in the specifications, COR may be used interchangeably with Contracting Officer’s Technical Representative (COTR), Resident Engineer, Project Engineer and Engineer/Engineering.   

WAGE AND HOUR LAWS: 

The Contractor shall be responsible for the correct title classification of workers and compliance with all applicable wage and hour laws.


ORGANIZED SITE VISIT:

Contractors shall meet at 1601 Kirkwood Hwy, Wilmington, DE 19805 Building 10 at 11:30am on 8/27/2026
DEVIATION FEB 2025 Instructions: 
“System updates may lag policy updates. The System for Award Management (SAM) may continue to require entities to complete representations based on provisions that are not included in agency solicitations. Offeror Representations and Certifications—Commercial Products and Commercial Services. Contracting officers will not consider these representations when making award decisions or enforce requirements. Entities are not required to, nor are they able to, update their entity registration to remove these representations in SAM.”

BID OPENING: 
Bid opening will occur on teams via the below teams link. ______________________________________________________________________________
Microsoft Teams meeting 
Join: https://teams.microsoft.com/meet/239713970320659?p=YbfQQPax5BXDR6mm1n 
Meeting ID: 239 713 970 320 659 
Passcode: Gr7oX7WU 

Need help? | System reference 
Dial in by phone 
+1 205-235-3524,,905472698# United States, Dora 
Find a local number 
Phone conference ID: 905 472 698# 
For organizers: Meeting options | Reset dial-in PIN 
________________________________________________________________________________
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[bookmark: _Toc256000006]SECTION E - SOLICITATION PROVISIONS

[bookmark: _Toc256000007]E.1  52.216-1 TYPE OF CONTRACT (DEVIATION) (NOV 2025)
  The Government contemplates award of a Firm-Fixed-Price contract resulting from this solicitation.
(End of Provision)
[bookmark: _Toc256000008]E.2  52.222-5  CONSTRUCTION WAGE RATE REQUIREMENTS—SECONDARY SITE OF THE WORK (MAY 2014)
  (a)(1) The offeror shall notify the Government if the offeror intends to perform work at any secondary site of the work, as defined in paragraph (a)(1)(ii) of the FAR clause at 52.222-6, Construction Wage Rate Requirements, of this solicitation.
    (2) If the offeror is unsure if a planned work site satisfies the criteria for a secondary site of the work, the offeror shall request a determination from the Contracting Officer.
  (b)(1) If the wage determination provided by the Government for work at the primary site of the work is not applicable to the secondary site of the work, the offeror shall request a wage determination from the Contracting Officer.
    (2) The due date for receipt of offers will not be extended as a result of an offeror's request for a wage determination for a secondary site of the work.
(End of Provision)
[bookmark: _Toc256000009]E.3 52.225-12 NOTICE OF BUY AMERICAN REQUIREMENT—CONSTRUCTION MATERIALS UNDER TRADE AGREEMENTS (MAY 2014)
  (a) Definitions. "Commercially available off-the-shelf (COTS) item," "construction material," "designated country construction material," "domestic construction material," and "foreign construction material," as used in this provision, are defined in the clause of this solicitation entitled "Buy American—Construction Materials Under Trade Agreements" (Federal Acquisition Regulation (FAR) clause 52.225-11).
  (b) Requests for determination of inapplicability. An offeror requesting a determination regarding the inapplicability of the Buy American statute should submit the request to the Contracting Officer in time to allow a determination before submission of offers. The offeror shall include the information and applicable supporting data required by paragraphs (c) and (d) of FAR clause 52.225-11 in the request. If an offeror has not requested a determination regarding the inapplicability of the Buy American statute before submitting its offer, or has not received a response to a previous request, the offeror shall include the information and supporting data in the offer.
  (c) Evaluation of offers. 
    (1) The Government will evaluate an offer requesting exception to the requirements of the Buy American statute, based on claimed unreasonable cost of domestic construction materials, by adding to the offered price the appropriate percentage of the cost of such foreign construction material, as specified in paragraph (b)(4)(i) of FAR clause 52.225-11.
    (2) If evaluation results in a tie between an offeror that requested the substitution of foreign construction material based on unreasonable cost and an offeror that did not request an exception, the Contracting Officer will award to the offeror that did not request an exception based on unreasonable cost.
  (d) Alternate offers. 
    (1) When an offer includes foreign construction material, other than designated country construction material, that is not listed by the Government in this solicitation in paragraph (b)(3) of FAR clause 52.225-11, the offeror also may submit an alternate offer based on use of equivalent domestic or designated country construction material.
    (2) If an alternate offer is submitted, the offeror shall submit a separate Standard Form 1442 for the alternate offer, and a separate price comparison table prepared in accordance with paragraphs (c) and (d) of FAR clause 52.225-11 for the offer that is based on the use of any foreign construction material for which the Government has not yet determined an exception applies.
    (3) If the Government determines that a particular exception requested in accordance with paragraph (c) of FAR clause 52.225-11 does not apply, the Government will evaluate only those offers based on use of the equivalent domestic or designated country construction material, and the offeror shall be required to furnish such domestic or designated country construction material. An offer based on use of the foreign construction material for which an exception was requested—
      (i) Will be rejected as nonresponsive if this acquisition is conducted by sealed bidding; or
      (ii) May be accepted if revised during negotiations.
(End of Provision)
[bookmark: _Toc256000010]E.4  52.240-90  SECURITY PROHIBITIONS AND EXCLUSIONS REPRESENTATIONS AND CERTIFICATIONS (NOV 2025) (DEVIATION)
  (a) Definitions. As used in this provision—
  Backhaul, covered article, covered telecommunications equipment or services, critical technology, FASCSA order, Intelligence community, interconnection arrangements, national security system, roaming, sensitive compartmented information, sensitive compartmented information system, source, and substantial or essential component have the meanings provided in the clause 52.240-91, Security Prohibitions and Exclusions.
  Business operations means engaging in commerce in any form, including by acquiring, developing, maintaining, owning, selling, possessing, leasing, or operating equipment, facilities, personnel, products, services, personal property, real property, or any other apparatus of business or commerce.
  Marginalized populations of Sudan means—
    (1) Adversely affected groups in regions authorized to receive assistance under section 8(c) of the Darfur Peace and Accountability Act (Pub. L. 109-344) (50 U.S.C. 1701 note); and
    (2) Marginalized areas in Northern Sudan described in section 4(9) of such Act.
  Restricted business operations means business operations in Sudan that include power production activities, mineral extraction activities, oil-related activities, or the production of military equipment, as those terms are defined in the Sudan Accountability and Divestment Act of 2007 (Pub. L. 110-174). Restricted business operations do not include business operations that the person (as that term is defined in Section 2 of the Sudan Accountability and Divestment Act of 2007) conducting the business can demonstrate—
    (1) Are conducted under contract directly and exclusively with the regional government of southern Sudan;
    (2) Are conducted under specific authorization from the Office of Foreign Assets Control in the Department of the Treasury, or are expressly exempted under Federal law from the requirement to be conducted under such authorization;
    (3) Consist of providing goods or services to marginalized populations of Sudan;
    (4) Consist of providing goods or services to an internationally recognized peacekeeping force or humanitarian organization;
    (5) Consist of providing goods or services that are used only to promote health or education; or
    (6) Have been voluntarily suspended.
  Sensitive technology—
    (1) Means hardware, software, telecommunications equipment, or any other technology that is to be used specifically—
      (i) To restrict the free flow of unbiased information in Iran; or
      (ii) To disrupt, monitor, or otherwise restrict speech of the people of Iran; and
    (2) Does not include information or informational materials the export of which the President does not have the authority to regulate or prohibit pursuant to section 203(b)(3) of the International Emergency Economic Powers Act (50 U.S.C. 1702(b)(3)).
  (b) Procedures.
    (1) Covered telecommunications and video surveillance. The Offeror shall review the list of excluded parties in the System for Award Management (SAM) at https://www.sam.gov for entities excluded from receiving federal awards for “covered telecommunications equipment or services.”
    (2) FASCSA Orders.
      (i) The Offeror shall search in SAM for the phrase “FASCSA order” for any covered article, or any products or services produced or provided by a source, if there is an applicable FASCSA order described in paragraph (e) of FAR 52.240-91, Security Prohibitions and Exclusions.
      (ii) The Offeror shall review the solicitation for any FASCSA orders that are not in SAM but are effective and apply to the solicitation and resultant contract (see FAR 40.204-1(c)(2)).
      (iii) FASCSA orders issued after the date of solicitation do not apply unless added by an amendment to the solicitation.
  (c) Covered telecommunications equipment or services representations. By submission of its offer, the Offeror represents that, after conducting a reasonable inquiry (that looks at any information in the Offeror’s possession but does not need to include an internal or third-party audit)—
    (1) It will not provide covered telecommunications equipment or services to the Government in the performance of any contract, subcontract or other contractual instrument resulting from this solicitation, except as waived by the solicitation, or as disclosed in paragraph (g); and
    (2) It does not use covered telecommunications equipment or services, or use any equipment, system, or service that uses covered telecommunications equipment or services, except as waived by the solicitation, or as disclosed in paragraph (g).
  (d) FASCSA Representation. By submission of this offer, the offeror represents that it has conducted a reasonable inquiry, and that the offeror does not propose to provide or use in response to this solicitation any covered article, or any products or services produced or provided by a source, if the covered article or the source is prohibited by an applicable FASCSA order in effect on the date the solicitation was issued, except as waived by the solicitation, or as disclosed in paragraph (g). A reasonable inquiry will look at any information in the offeror’s possession but does not need to include an internal or third-party audit.
  (e) Sudan certification. By submission of its offer, the offeror certifies, after conducting a reasonable inquiry (that looks at any information in the offeror’s possession but does not need to include an internal or third-party audit), that the offeror does not conduct any restricted business operations in Sudan.
  (f) Iran Representation and Certifications.
    (1) Except as provided in paragraph (f)(2) of this provision or if a waiver has been granted in accordance with FAR 40.203-3, the offeror, after conducting a reasonable inquiry (that looks at any information in the offeror’s possession but does not need to include an internal or third-party audit), by submission of its offer—
      (i) Represents, to the best of its knowledge and belief, that the offeror does not export any sensitive technology to the government of Iran or any entities or individuals owned or controlled by, or acting on behalf or at the direction of, the government of Iran;
      (ii) Certifies that the offeror, or any person (as defined at section 15 of the Iran Sanctions Act of 1996, Pub. L. 104-172, 50 U.S.C. 1701 note) owned or controlled by the offeror, does not engage in any activities for which sanctions may be imposed under section 5 of the Act. These sanctioned activities are in the areas of development of the petroleum resources of Iran, production of refined petroleum products in Iran, sale and provision of refined petroleum products to Iran, and contributing to Iran’s ability to acquire or develop certain weapons or technologies; and
      (iii) Certifies that the offeror, and any person owned or controlled by the offeror, does not knowingly engage in any transaction that exceeds $15,000 with Iran’s Revolutionary Guard Corps or any of its officials, agents, or affiliates, the property and interests in property of which are blocked pursuant to the International Emergency Economic Powers Act (50 U.S.C. 1701 et seq.) (see OFAC’s Specially Designated Nationals and Blocked Persons List at https://www.treasury.gov/resource-center/sanctions/SDN-List/Pages/default.aspx)
    (2) Exception for trade agreements. The representation and certification requirements of paragraph (f)(1) of this provision do not apply if—
      (i) This solicitation includes a trade agreements notice or certification (e.g., 52.225-6, Trade Agreements Certificate); and
      (ii) The offeror has certified that all the offered products to be supplied are designated country end products or designated country construction material.
      (iii) The offeror shall email questions concerning sensitive technology to the Department of State at CISADA106@state.gov.
  (g) Disclosure.
    (1) If the Offeror is not able to represent compliance with the prohibitions in paragraphs (c) or (d), then the Offeror shall disclose within 72 hours to the contracting office identified in paragraph (g)(2) the following information for each product or service not compliant:
      (i) Contract number and order number, if applicable;
      (ii) Identification of whether this disclosure relates to paragraph (c) on covered telecommunication equipment or services, or to paragraph (d) on FASCSA orders;
      (iii) A description of the products or services that the Contractor identifies or has reason to suspect is prohibited (include brand; model number, such as the original equipment manufacturer (OEM) number, manufacturer part number, or wholesaler number; and item description, as applicable);
      (iv) The entity that produced the product or service (include entity name, unique entity identifier, Contractor and Government Entity (CAGE) code, facilities responsible for design, fabrication, assembly, packaging, and test of the product, and whether the entity was the OEM or a distributor (provide manufacturer codes and distributor codes used for the product));
      (v) Description of the functionality of the product or service and how that functionality impacts the risk to the product or service;
      (vi) An explanation of any factors relevant to determining if the product or service should be permitted by an applicable exception, exemption, or waiver (if the offeror would like the Government to consider a waiver);
      (vii) Whether alternative products or services are available that would be compliant with the prohibition;
      (viii) If the product or service is related to item maintenance, include the following information on the item being maintained:
        (A) Brand;
        (B) Model number, OEM number, manufacturer part number, or wholesaler number; and
        (C) Item description, as applicable.
      (ix) Any readily available information about mitigation actions undertaken or recommended.
    (2) If a disclosure is required to be submitted to a contracting office, the offeror shall submit the disclosure as follows:
      (i) If a Department of Defense contracting office, the offeror shall submit the disclosure to the website at https://dibnet.dod.mil.
      (ii) For all other contracting offices, the Offeror shall submit the disclosure to the Contracting Officer.
    (3) If the disclosure provided does not contain any of the information required by paragraph (1), and the Offeror later discovers new information that is required by paragraph (1), then the Offeror shall submit a subsequent disclosure within 72 hours of discovering the new information.
  (h) Executive agency review of disclosures. The Contracting Officer will review disclosures provided in paragraph (g) to determine if any applicable waiver may be sought. The Contracting Officer may choose not to pursue a waiver and may instead make an award to an Offeror that does not require a waiver.
(End of Provision)
[bookmark: _Toc256000011]E.5  52.252-5  AUTHORIZED DEVIATIONS IN PROVISIONS  (NOV 2020)
  (a) The use in this solicitation of any Federal Acquisition Regulation (48 CFR Chapter 1) provision with an authorized deviation is indicated by the addition of “(DEVIATION)” after the date of the provision.
  (b) The use in this solicitation of any VAAR Acquisition Regulation (48 CFR Chapter FEDERAL ACQUISITION REGULATION (48 CFR Chapter 1)) provision with an authorized deviation is indicated by the addition of “(DEVIATION)” after the name of the regulation.
(End of Provision)
[bookmark: _Toc256000012]E.6  52.252-1  SOLICITATION PROVISIONS INCORPORATED BY REFERENCE  (FEB 1998)
  This solicitation incorporates one or more solicitation provisions by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. The offeror is cautioned that the listed provisions may include blocks that must be completed by the offeror and submitted with its quotation or offer. In lieu of submitting the full text of those provisions, the offeror may identify the provision by paragraph identifier and provide the appropriate information with its quotation or offer. Also, the full text of a solicitation provision may be accessed electronically at this/these address(es):
  https://www.acquisition.gov/browse/index/far
  https://www.va.gov/oal/library/vaar/
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(End of Provision)
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[bookmark: _Toc256000013]PART II  - CONTRACT CLAUSES
[bookmark: _Toc256000014]SECTION I  -  CONTRACT CLAUSES

[bookmark: _Toc256000015]I.1  52.219-28 POSTAWARD SMALL BUSINESS PROGRAM REREPRESENTATION (JAN 2025)
  (a) Definitions. As used in this clause—
  Long-term contract means a contract of more than five years in duration, including options. However, the term does not include contracts that exceed five years in duration because the period of performance has been extended for a cumulative period not to exceed six months under the clause at 52.217-8, Option to Extend Services, or other appropriate authority.
  Small business concern—
    (1) Means a concern, including its affiliates, that is independently owned and operated, not dominant in its field of operation, and qualified as a small business under the criteria in 13 CFR part 121 and the size standard in paragraph (d) of this clause.
    (2) Affiliates, as used in this definition, means business concerns, one of whom directly or indirectly controls or has the power to control the others, or a third party or parties control or have the power to control the others. In determining whether affiliation exists, consideration is given to all appropriate factors including common ownership, common management, and contractual relationships. SBA determines affiliation based on the factors set forth at 13 CFR 121.103.
  (b) If the Contractor represented that it was any of the small business concerns identified in 19.000(a)(3) prior to award of this contract, the Contractor shall rerepresent its size and socioeconomic status according to paragraph (f) of this clause or, if applicable, paragraph (h) of this clause, upon occurrence of any of the following:
    (1) Within 30 days after execution of a novation agreement or within 30 days after modification of the contract to include this clause, if the novation agreement was executed prior to inclusion of this clause in the contract.
    (2) Within 30 days after a merger or acquisition that does not require a novation or within 30 days after modification of the contract to include this clause, if the merger or acquisition occurred prior to inclusion of this clause in the contract.
    (3) For long-term contracts—
      (i) Within 60 to 120 days prior to the end of the fifth year of the contract; and
      (ii) Within 60 to 120 days prior to the date specified in the contract for exercising any option thereafter.
  (c) If the Contractor represented its status as any of the small business concerns identified at 19.000(a)(3) prior to award of this contract, the Contractor shall rerepresent its size and socioeconomic status according to paragraph (f) of this clause or, if applicable, paragraph (h) of this clause, for the NAICS code assigned to an order (except that paragraphs (c)(1) through (3) of this clause do not apply to an order issued under a Federal Supply Schedule contract at subpart 8.4)—
    (1) Set aside exclusively for a small business concern identified at 19.000(a)(3) that is issued under an unrestricted multiple-award contract, unless the order is issued under the reserved portion of an unrestricted multiple-award contract (e.g., an order set aside for a woman-owned small business under a multiple-award contract that is not set-aside, unless the order is issued under the reserved portion of the multiple-award contract);
    (2) Issued under a multiple-award contract set aside for small businesses that is further set aside for a specific socioeconomic category that differs from the underlying multiple-award contract (e.g., an order set aside for a HUBZone small business concern under a multiple-award contract that is set aside for small businesses);
    (3) Issued under the part of the multiple-award contract that is set aside for small businesses that is further set aside for a specific socioeconomic category that differs from the underlying set-aside part of the multiple-award contract (e.g., an order set aside for a WOSB concern under the part of the multiple-award contract that is partially set aside for small businesses); and
    (4) When the Contracting Officer explicitly requires it for an order issued under a multiple-award contract, including for an order issued under a Federal Supply Schedule contract (see 8.405–5(b) and 19.301–2(b)(2)).
  (d) The Contractor shall rerepresent its size status in accordance with the size standard in effect at the time of this rerepresentation that corresponds to the North American Industry Classification System (NAICS) code(s) assigned to this contract. The small business size standard corresponding to this NAICS code(s) can be found at https://www.sba.gov/document/support--table-size-standards.
  (e) The small business size standard for a Contractor providing an end item that it does not manufacture, process, or produce itself, for a contract other than a construction or service contract, is 500 employees, or 150 employees for information technology value-added resellers under NAICS code 541519, if the acquisition—
    (1) Was set aside for small business and has a value above the simplified acquisition threshold;
    (2) Used the HUBZone price evaluation preference regardless of dollar value, unless the Contractor waived the price evaluation preference; or
    (3) Was an 8(a), HUBZone, service-disabled veteran-owned, economically disadvantaged women-owned, or women-owned small business set-aside or sole-source award regardless of dollar value.
  (f) Except as provided in paragraph (h) of this clause, the Contractor shall make the representation(s) required by paragraphs (b) and (c) of this clause by validating or updating all its representations in the Representations and Certifications section of the System for Award Management (SAM) and its other data in SAM, as necessary, to ensure that they reflect the Contractor's current status. The Contractor shall notify the contracting officer in writing within the timeframes specified in paragraph (b) of this clause, or with its offer for an order (see paragraph (c) of this clause), that the data have been validated or updated, and provide the date of the validation or update.
  (g) If the Contractor represented that it was other than a small business concern prior to award of this contract, the Contractor may, but is not required to, take the actions required by paragraphs (f) or (h) of this clause.
  (h) If the Contractor does not have representations and certifications in SAM, or does not have a representation in SAM for the NAICS code applicable to this contract, the Contractor is required to complete the following rerepresentation and submit it to the contracting office, along with the contract number and the date on which the rerepresentation was completed:
    (1) The Contractor represents that it [ ] is, [ ] is not a small business concern under NAICS Code 236220 assigned to contract number .
    (2) [Complete only if the Contractor represented itself as a small business concern in paragraph (h)(1) of this clause.] The Contractor represents that it [ ] is, [ ] is not, a small disadvantaged business concern as defined in 13 CFR 124.1001.
    (3) [Complete only if the Contractor represented itself as a small business concern in paragraph (h)(1) of this clause.] The Contractor represents that it [ ] is, [ ] is not a women-owned small business concern.
    (4) Women-owned small business (WOSB) concern eligible under the WOSB Program. The Contractor represents that it [ ] is, [ ] is not a joint venture that complies with the requirements of 13 CFR 127.506(a) through (c). [The Contractor shall enter the name and unique entity identifier of each party to the joint venture: _____.]
    (5) Economically disadvantaged women-owned small business (EDWOSB) joint venture. The Contractor represents that it [ ] is, [ ] is not a joint venture that complies with the requirements of 13 CFR 127.506(a) through (c). [The Contractor shall enter the name and unique entity identifier of each party to the joint venture: _____.]
    (6) [Complete only if the Contractor represented itself as a small business concern in paragraph (h)(1) of this clause.] The Contractor represents that it [ ] is, [ ] is not a veteran-owned small business concern.
    (7) [Complete only if the Contractor represented itself as a veteran-owned small business concern in paragraph (h)(6) of this clause.] The Contractor represents that it [ ] is, [ ] is not a service-disabled veteran-owned small business concern.
    (8) Service-disabled veteran-owned small business (SDVOSB) joint venture eligible under the SDVOSB Program. The Contractor represents that it [ ] is, [ ] is not an SDVOSB joint venture eligible under the SDVOSB Program that complies with the requirements of 13 CFR 128.402. [The Contractor shall enter the name and unique entity identifier of each party to the joint venture: __.]
    (9) [Complete only if the Contractor represented itself as a small business concern in paragraph (h)(1) of this clause.] The Contractor represents that—
      (i) It [ ] is, [ ] is not a HUBZone small business concern listed, on the date of this representation, on the List of Qualified HUBZone Small Business Concerns maintained by the Small Business Administration, and no material changes in ownership and control, principal office, or HUBZone employee percentage have occurred since it was certified in accordance with 13 CFR part 126; and
      (ii) It [ ] is, [ ] is not a HUBZone joint venture that complies with the requirements of 13 CFR part 126, and the representation in paragraph (h)(8)(i) of this clause is accurate for each HUBZone small business concern participating in the HUBZone joint venture. [The Contractor shall enter the names of each of the HUBZone small business concerns participating in the HUBZone joint venture: _____.] Each HUBZone small business concern participating in the HUBZone joint venture shall submit a separate signed copy of the HUBZone representation.
[Contractor to sign and date and insert authorized signer's name and title.]
(End of Clause)
[bookmark: _Toc256000016]I.2  52.222-90 ADDRESSING DEI DISCRIMINATION BY FEDERAL CONTRACTORS  (DEVIATION APR 2026)
  (a)Definitions. As used in this clause—
  Program participation means membership or participation in, or access or admission to: training, mentoring, or leadership development programs; educational opportunities; clubs; associations; or similar opportunities that are sponsored or established by the contractor or subcontractor.
  Racially discriminatory diversity, equity, and inclusion (DEI) activities means disparate treatment based on race or ethnicity in the recruitment, employment (e.g., hiring, promotions), contracting (e.g., vendor agreements), program participation, or allocation or deployment of an entity's resources.
  (b) In connection with the performance of work under this contract, the Contractor agrees as follows:
    (1) The Contractor will not engage in any racially discriminatory DEI activities;
    (2) The Contractor will furnish all information and reports, including providing access to books, records, and accounts, as required by the Contracting Officer, for purposes of ascertaining compliance with this clause;
    (3) In the event of the Contractor's or a subcontractor's noncompliance with this clause, this contract may be canceled, terminated, or suspended in whole or in part, and the Contractor or subcontractor may be declared ineligible for further Government contracts;
    (4) The Contractor will report any subcontractor's known or reasonably knowable conduct that may violate this clause to the Contracting Officer and take any appropriate remedial actions directed by the Contracting Officer; and
    (5) The Contractor will inform the Contracting Officer if a subcontractor sues the Contractor and the suit puts at issue, in any way, the validity of this clause.
    (6) The Contractor recognizes that compliance with the requirements of this clause are material to the Government's payment decisions for purposes of 31 U.S.C. 3729(b)(4).
  (c) The Contractor must include the substance of this clause, including this paragraph (c), in subcontracts at any tier, including those for commercial products and commercial services, except those where the place of delivery or performance is outside the United States.
(End of Clause)
[bookmark: _Toc256000017]I.3  52.236-2  DIFFERING SITE CONDITIONS (NOV 2025) (DEVIATION)
  (a) The Contractor shall promptly, and before the conditions are disturbed, give a written notice to the Contracting Officer of
    (1) Latent physical conditions or subsurface conditions at the site which differ materially from those indicated in this contract, or
    (2) Unknown physical conditions at the site, of an unusual nature, which differ materially from those ordinarily encountered and generally recognized as inherent in work of the character provided for in the contract.
  (b)(1) The Contracting Officer will investigate the site conditions promptly after receiving such a notice.
    (2) If the conditions materially so differ and cause an increase or decrease in the Contractor's cost of, or the time required for, performing any part of the work under this contract, an equitable adjustment must be made under this clause.
  (c) No request for an equitable adjustment to the contract under this clause will be allowed, unless the Contractor has given the written notice required.
  (d) No request for an equitable adjustment to the contract for differing site conditions will be allowed if made after final payment under this contract.
(End of Clause)
[bookmark: _Toc256000018]I.4  52.236-3  SITE INVESTIGATION AND CONDITIONS AFFECTING THE WORK  (NOV 2025) (DEVIATION)
  (a) The Contractor acknowledges that it has taken steps reasonably necessary to ascertain the nature and location of the work, and that it has investigated and satisfied itself as to the general and local conditions which can affect the work or its cost, including—
    (1) Conditions bearing upon transportation, disposal, handling, and storage of materials;
    (2) The availability of labor, water, electric power, and roads;
    (3) Uncertainties of weather, river stages, tides, or similar physical conditions at the site;
    (4) The conformation and conditions of the ground; and
    (5) The character of equipment and facilities needed preliminary to and during work performance.
  (b) The Contractor also acknowledges that it has satisfied itself as to the character, quality, and quantity of surface and subsurface materials or obstacles to be encountered insofar as this information is reasonably ascertainable from an inspection of the site, including all exploratory work done by the Government, as well as from the drawings and specifications made a part of this contract. Any failure of the Contractor to take the actions described and acknowledged in this paragraph will not relieve the Contractor from responsibility for estimating properly the difficulty and cost of successfully performing the work, or for proceeding to successfully perform the work without additional expense to the Government.
  (c) The Government assumes no responsibility for any conclusions or interpretations made by the Contractor based on the information made available by the Government.  Nor does the Government assume responsibility for any understanding reached or representation made concerning conditions which can affect the work by any of its officers or agents before the execution of this contract, unless that understanding or representation is expressly stated in this contract.
(End of Clause)
[bookmark: _Toc256000019]I.5  52.236-5  MATERIAL AND WORKMANSHIP (NOV 2025) (DEVIATION)
  (a)(1) Equipment, material, and articles incorporated into the work covered by this contract shall be new and of the most suitable grade for the purpose intended, unless otherwise specifically provided in this contract.
    (2) References in the specifications to equipment, material, articles, or patented processes by trade name, make, or catalog number, shall be regarded as establishing a standard of quality and shall not be construed as limiting competition.
    (3) The Contractor may, at its option, use any equipment, material, article, or process that, in the judgment of the Contracting Officer, is equal to that named in the specifications, unless otherwise specifically provided in this contract.
  (b) The Contractor shall obtain the Contracting Officer's approval of the machinery, mechanical and other equipment to be incorporated into the work.
    (1) When requesting approval, the Contractor shall furnish to the Contracting Officer the name of the manufacturer, the model number, and other information concerning the performance, capacity, nature, and rating of the machinery and mechanical and other equipment.
    (2) When required by this contract or by the Contracting Officer, the Contractor shall also obtain the Contracting Officer's approval of the material or articles which the Contractor contemplates incorporating into the work.
      (i) When requesting approval, the Contractor shall provide appropriate and required information concerning the material or articles.
      (ii) When directed to do so, the Contractor shall submit samples for approval at the Contractor's expense, with shipping charges prepaid. Machinery, equipment, material, and articles that do not have the required approval are installed or used at the risk of subsequent rejection.
  (c) Work under this contract shall be performed in a skillful and workmanlike manner. The Contracting Officer may require, in writing, that the Contractor remove from the work any employee the Contracting Officer deems incompetent, careless, or otherwise objectionable.
(End of Clause)
[bookmark: _Toc256000020]I.6  52.236-6  SUPERINTENDENCE BY THE CONTRACTOR (NOV 2025) (DEVIATION)
  During performance of this contract and until the work is completed and accepted, the Contractor shall directly superintend the work or assign and have on site a competent superintendent who is satisfactory to the Contracting Officer and has authority to act for the Contractor.
(End of Clause)
[bookmark: _Toc256000021]I.7  52.236-7  PERMITS AND RESPONSIBILITIES (NOV 2025) (DEVIATION)
  (a) The Contractor shall, without additional expense to the Government, be responsible for obtaining any necessary licenses and permits, and for complying with any Federal, State, and municipal laws, codes, and regulations applicable to the performance of the work.
  (b) The Contractor shall be responsible for all damages to persons or property that occur as a result of the Contractor’s fault or negligence.
  (c) The Contractor shall be responsible for all materials delivered and work performed until completion and acceptance of the entire work, except for any completed unit of work which may have been accepted under the contract.
(End of Clause)
[bookmark: _Toc256000022]I.8  52.236-8  OTHER CONTRACTS (NOV 2025) (DEVIATION)
  (a) The Government may award other contracts for work at or near the site of the work under this contract. The Contractor shall cooperate and coordinate with—
    (1) Other contractors; and
    (2) Government employees.
  (b) The Contractor shall adapt scheduling and performance of the work under this contract to accommodate the performance of other contractors. The Contractor’s scheduling and performance shall not delay or interfere with the performance of work by other contractors or Government employees.
(End of Clause)
[bookmark: _Toc256000023]I.9  52.236-9  PROTECTION OF EXISTING VEGETATION, STRUCTURES, EQUIPMENT, UTILITIES, AND IMPROVEMENTS (NOV 2025) (DEVIATION)
  (a) The Contractor shall preserve and protect structures, equipment, and vegetation (such as trees, shrubs, and grass) on or adjacent to the work site, which are not to be removed, and which do not unreasonably interfere with the work required under this contract. The Contractor shall only remove trees when specifically authorized to do so. If any limbs or branches of trees are broken during contract performance, the Contractor shall trim those limbs or branches with a clean cut and paint the cut with a tree-pruning compound as directed by the Contracting Officer.
  (b) The Contractor shall protect from damage and, in the event of damage resulting from non-compliance with this contract or failure to exercise reasonable care in performing the work, shall promptly repair existing improvements and utilities at or near the work site, on adjacent property of a third party, and on or near transportation paths and routes. The Contractor shall repair any damage, including those that are the property of a third party. 
  (c) If the Contractor fails or refuses to repair the damage promptly, the Contracting Officer may have the necessary work performed and charge the cost to the Contractor.
(End of Clause)
[bookmark: _Toc256000024]I.10  52.236-10  OPERATIONS AND STORAGE AREAS (NOV 2025) (DEVIATION)
  (a) The Contractor shall confine all activities and operations on site to areas authorized or approved by the Contracting Officer. The Contractor shall hold and save the Government, its officers and agents, free and harmless from liability of any nature occasioned by the Contractor's performance.
  (b) Temporary buildings (e.g., storage sheds, shops, offices) and utilities may be erected by the Contractor only with the approval of the Contracting Officer and shall be built with labor and materials furnished by the Contractor without expense to the Government.  The temporary buildings and utilities shall remain the property of the Contractor and shall be removed by the Contractor at its expense upon completion of the work.  With the written consent of the Contracting Officer, the buildings and utilities may be abandoned and need not be removed.
    (1) Temporary buildings (e.g., storage sheds, shops, offices) and utilities—
      (i) May be erected by the Contractor only with the approval of the Contracting Officer; and
      (ii) Shall only be built with labor and materials furnished by the Contractor without additional expense to the Government.
    (2) The temporary buildings and utilities are the property of the Contractor and shall be removed by the Contractor at its expense upon completion of the work.
    (3) The temporary buildings and utilities may be abandoned and need not be removed, with written consent of the Contracting Officer.
  (c) The Contractor shall, as prescribed by the Contracting Officer, use only established roadways, or use temporary roadways constructed by the Contractor when and as authorized by the Contracting Officer.  When materials are transported in prosecuting the work, vehicles shall not be loaded beyond the loading capacity recommended by the manufacturer of the vehicle or prescribed by any Federal, State, or local law or regulation.
(End of Clause)
[bookmark: _Toc256000025]I.11  52.236-11  USE AND POSSESSION PRIOR TO COMPLETION (NOV 2025) (DEVIATION)
  (a) The Government has the right to take possession of or use any completed or partially completed part of the work.
    (1) Before taking possession of or using any work, the Contracting Officer will furnish the Contractor a list of items of work remaining to be performed or corrected on those portions of the work that the Government intends to take possession of or use. 
    (2) Failure of the Contracting Officer to list any item of work shall not relieve the Contractor of responsibility for complying with the terms of the contract.
    (3) The Government's possession or use shall not be deemed an acceptance of any work under the contract.
  (b)(1) While the Government has such possession or use, the Contractor is relieved of the responsibility for the loss of or damage to the work resulting from the Government's possession or use, notwithstanding the terms of the clause in this contract entitled "Permits and Responsibilities".
    (2) If prior possession or use by the Government delays the progress of the work or causes additional expense to the Contractor, an equitable adjustment shall be made in the contract price or the time of completion, and the contract shall be modified in writing accordingly.
(End of Clause)
[bookmark: _Toc256000026]I.12  52.236-12  CLEANING UP (NOV 2025) (DEVIATION)
  (a) The Contractor shall keep the work area, including storage areas, in a clean, neat, orderly condition and free from accumulations of waste materials.
  (b) Before completing the work, the Contractor shall remove from the site any rubbish, tools, scaffolding, equipment, and materials that are not the property of the Government.
(End of Clause)
[bookmark: _Toc256000027]I.13  52.236-13  ACCIDENT PREVENTION (NOV 2025) (DEVIATION)
  (a) The Contractor shall provide and maintain work environments and procedures that—
    (1) Safeguard the public and Government personnel, property, materials, supplies, and equipment exposed to Contractor operations and activities;
    (2) Avoid interruptions of Government operations and delays in project completion dates; and
    (3) Control costs in the performance of this contract.
  (b) In addition, for contracts for construction or dismantling, demolition, or removal of improvements, the Contractor shall—
    (1) Provide appropriate safety barricades, signs, and signal lights;
    (2) Comply with the standards issued by the Secretary of Labor at 29 CFR Part 1926 and 29 CFR Part 1910; and
    (3) Ensure that any additional measures the Contracting Officer determines to be reasonably necessary for the purposes are taken.
  (c) If this contract is for construction or dismantling, demolition or removal of improvements with any Department of Defense agency or component, the Contractor shall comply with all pertinent provisions of the latest version of U.S. Army Corps of Engineers Safety and Health Requirements Manual, EM 385-1-1, in effect on the date of the solicitation.
  (d) Whenever the Contracting Officer becomes aware of any noncompliance with these requirements or any condition which poses a serious or imminent danger to the health or safety of the public or Government personnel, the Contracting Officer shall notify the Contractor orally, with written confirmation, and request immediate initiation of corrective action. This notice, when delivered to the Contractor or the Contractor's representative at the work site, shall be deemed sufficient notice of the noncompliance and that corrective action is required. After receiving the notice, the Contractor shall immediately take corrective action. If the Contractor fails or refuses to promptly take corrective action, the Contracting Officer may issue an order stopping all or part of the work until satisfactory corrective action has been taken. The Contractor shall not be entitled to any equitable adjustment of the contract price or extension of the performance schedule on any stop work order issued under this clause.
    (1) If the Contracting Officer becomes aware of any noncompliance with these requirements or any condition that poses a serious or imminent danger to the health or safety of the public or Government personnel, the Contracting Officer will notify the Contractor orally, with written confirmation, and request immediate initiation of corrective action.
    (2) This notice, when delivered to the Contractor or the Contractor's representative at the work site, shall be deemed sufficient notice of the noncompliance and that corrective action is required.
    (3) After receiving the notice, the Contractor shall immediately take corrective action.
    (4) If the Contractor fails or refuses to promptly take corrective action, the Contracting Officer may issue an order stopping all or part of the work until satisfactory corrective action has been taken.
    (5) The Contractor shall not be entitled to any equitable adjustment of the contract price or extension of the performance schedule on any stop-work order issued under this clause.
  (e) The Contractor shall insert the substance of this clause, including this paragraph (e), in subcontracts.
(End of Clause)
[bookmark: _Toc256000028]I.14  52.236-14  AVAILABILITY AND USE OF UTILITY SERVICES (NOV 2025) (DEVIATION)
  (a) The Government will make all reasonably required utilities available to the Contractor from existing outlets and supplies, as specified in the contract. 
  (b) Unless otherwise provided in the contract, the Contractor shall pay for all utility costs.
  (c) The Contractor, at its expense and in a workmanlike manner, shall install and maintain all necessary temporary connections, distribution lines, and all meters required to measure the amount of each utility used for the purpose of determining charges.
  (d) Before final acceptance by the Government, the Contractor shall remove the temporary connections, distribution lines, meters, and associated paraphernalia.
(End of Clause)
[bookmark: _Toc256000029]I.15  52.236-15  SCHEDULES FOR CONSTRUCTION CONTRACTS (NOV 2025) (DEVIATION)
  (a)(1) Within five days after the work commences on the contract or another period of time determined by the Contracting Officer, the Contractor shall prepare and submit to the Contracting Officer for approval a practicable schedule showing the order in which the Contractor proposes to perform the work, and the dates on which the Contractor contemplates starting and completing the work (including acquiring materials, plant, and equipment).
    (2) The schedule shall be in the form of a progress chart of suitable scale to indicate appropriately the percentage of work scheduled for completion by any given date during the period.
    (3) If the Contractor fails to submit a schedule within the time prescribed, the Contracting Officer may withhold approval of progress payments until the Contractor submits the required schedule.
  (b) The Contractor shall continually update the actual progress in the schedule and shall submit it to the Contracting Officer by the means prescribed in the contract for transmittals or as directed by the Contracting Officer.
  (c) Failure of the Contractor to comply with the requirements of the Contracting Officer under this clause shall be grounds for a determination by the Contracting Officer that the Contractor is not prosecuting the work with sufficient diligence to ensure completion within the time specified in the contract. Upon making this determination, the Contracting Officer may terminate the Contractor's right to proceed with the work, or any separable part of it, in accordance with the default terms of this contract.
    1) If the Contractor falls behind the approved schedule, the Contractor shall take steps necessary to recover lost time and execute in accordance with the approved schedule, without additional cost to the Government.
    (2) Such steps may include increasing the number of shifts, overtime operations, days of work, and/or the amount of construction plant.
    (3) The Contractor shall submit, for approval, supplementary schedule(s) that demonstrate how the lost time will be recovered.
  (d) If the Contractor does not recover the lost time, the Contracting Officer may determine that the Contractor is not prosecuting the work with sufficient diligence to ensure completion within the time specified in the contract. Upon making this determination, the Contracting Officer may terminate the Contractor's right to proceed with the work, or any separable part of it, in accordance with the default terms of this contract.
(End of Clause)
[bookmark: _Toc256000030]I.16  52.236-17  LAYOUT OF WORK (NOV 2025) (DEVIATION)
  The Contractor shall lay out its work from Government established base lines and bench marks indicated on the drawings, and shall be responsible for all measurements in connection with the layout. The Contractor shall furnish, at its own expense, all stakes, templates, platforms, equipment, tools, materials, and labor required to lay out any part of the work. The Contractor shall be responsible for executing the work to the lines and grades that may be established or indicated by the Contracting Officer. The Contractor shall also be responsible for maintaining and preserving all stakes and other marks established by the Contracting Officer until authorized to remove them. If such marks are destroyed by the Contractor or through its negligence before their removal is authorized, the Contracting Officer may replace them and deduct the expense of the replacement from any amounts due or to become due to the Contractor.
  (a) The Contractor shall lay out its work from Government-established base lines and benchmarks provided on the drawings.
  (b) The Contractor shall be responsible for all measurements in connection with the layout.
  (c) The Contractor shall furnish, at its own expense, all stakes, templates, platforms, equipment, tools, materials, and labor required for the layout.
  (d) The Contractor shall be responsible for executing the work to the lines and grades that may be established or indicated by the Contracting Officer.
  (e)(1) The Contractor shall be responsible for maintaining and preserving all stakes and other marks established by the Contracting Officer until authorized to remove them.
    (2) If such marks are destroyed by the Contractor, the Contracting Officer may replace them and deduct the expense of the replacement from any amounts due or to become due to the Contractor.
(End of Clause)
[bookmark: _Toc256000031]I.17  52.236-21  SPECIFICATIONS AND DRAWINGS FOR CONSTRUCTION (NOV 2025) (DEVIATION) ALTERNATE II (APR 1984)
  (a) The Contractor shall keep at the site a copy of the drawings and specifications and shall at all times give the Contracting Officer access thereto.
  (b) Anything mentioned in the specifications and not shown on the drawings or shown on the drawings and not mentioned in the specifications, shall be of like effect as if shown or mentioned in both.
    (1) In case of difference between drawings and specifications, the specifications shall govern.
    (2) In case of discrepancy in the figures, in the drawings, or in the specifications, the matter shall be promptly submitted to the Contracting Officer, who shall promptly make a determination in writing.
    (3) Any adjustment by the Contractor without such a determination shall be at its own risk and expense.
  (c) The Contracting Officer will furnish from time to time such detailed drawings and other information as considered necessary, unless otherwise provided.
  (d)(1) Words, such as "directed", "required", "ordered", "designated", "prescribed", or words of like import when used, in the specification or on the drawings are intended to mean "direction", "requirement", "order", "designation", or "prescription", of the Contracting Officer.
    (2) Words, such as "approved", "acceptable", "satisfactory", or words of like import shall mean "approved by", or "acceptable to", or "satisfactory to" the Contracting Officer, unless otherwise expressly stated.
  (e) Where "as shown", "as indicated", "as detailed", or words of similar import are used, it shall be understood that the reference is made to the drawings accompanying this contract unless stated otherwise. The word "provided" as used herein shall be understood to mean "provide complete in place", that is "furnished and installed."
  (f) Shop drawings means drawings, submitted to the Government by the Contractor, subcontractor, or any lower tier subcontractor pursuant to a construction contract, showing in detail (1) the proposed fabrication and assembly of structural elements and (2) the installation (i.e., form, fit, and attachment details) of materials or equipment. It includes drawings, diagrams, layouts, schematics, descriptive literature, illustrations, schedules, performance and test data, and similar materials furnished by the contractor to explain in detail specific portions of the work required by the contract. The Government may duplicate, use, and disclose in any manner and for any purpose shop drawings delivered under this contract.
  (g) Upon completing the work under this contract, the Contractor shall furnish  sets of prints of all shop drawings as finally approved. These drawings shall show changes and revisions made up to the time the equipment is completed and accepted.
  (h) The Contracting Officer will indicate an approval or disapproval of the shop drawings and if not approved as submitted shall indicate the Government's reasons therefor.
    (1) Any work done before such approval shall be at the Contractor's risk.
    (2) Approval by the Contracting Officer shall not relieve the Contractor from responsibility for any errors or omissions in such drawings, nor from responsibility for complying with the requirements of this contract, except with respect to variations described and approved in accordance with paragraph (i) of this clause.
  (i)(1) If shop drawings show variations from the contract requirements, the Contractor shall describe such variations in writing, separate from the drawings, at the time of submission.
    (2) If the Contracting Officer approves any such variation, the Contracting Officer will issue an appropriate contract modification, except that, if the variation is minor or does not involve a change in price or in time of performance, a modification need not be issued.
  (j) The Contractor shall submit to the Contracting Officer for approval four copies (unless otherwise indicated) of all shop drawings as called for under the various headings of these specifications. Three sets (unless otherwise indicated) of all shop drawings, will be retained by the Contracting Officer and one set will be returned to the Contractor.
(End of Clause)
[bookmark: _Toc256000032]I.18  52.252-6  AUTHORIZED DEVIATIONS IN CLAUSES  (NOV 2020)
  (a) The use in this solicitation or contract of any Federal Acquisition Regulation (48 CFR Chapter 1) clause with an authorized deviation is indicated by the addition of "(DEVIATION)" after the date of the clause.
  (b) The use in this solicitation or contract of any VAAR (48 CFR Chapter FEDERAL ACQUISITION REGULATION (48 CFR Chapter 1)) clause with an authorized deviation is indicated by the addition of "(DEVIATION)" after the name of the regulation.
(End of Clause)
[bookmark: _Toc256000033]I.19  52.252-2  CLAUSES INCORPORATED BY REFERENCE  (FEB 1998)
  This contract incorporates one or more clauses by reference, with the same force and effect as if they were given in full text. Upon request, the Contracting Officer will make their full text available. Also, the full text of a clause may be accessed electronically at this/these address(es):
  https://www.acquisition.gov/browse/index/far
  https://www.va.gov/oal/library/vaar/
  
(End of Clause)
	FAR Number
	Title
	Date

	52.203-17
	CONTRACTOR EMPLOYEE WHISTLEBLOWER RIGHTS
	NOV 2023

	52.203-19
	PROHIBITION ON REQUIRING CERTAIN INTERNAL CONFIDENTIALITY AGREEMENTS OR STATEMENTS
	JAN 2017

	52.204-9
	PERSONAL IDENTITY VERIFICATION OF CONTRACTOR PERSONNEL
	JAN 2011

	52.204-13
	SYSTEM FOR AWARD MANAGEMENT MAINTENANCE
	OCT 2018

	52.204-19
	INCORPORATION BY REFERENCE OF REPRESENTATIONS AND CERTIFICATIONS
	DEC 2014

	52.209-10
	PROHIBITION ON CONTRACTING WITH INVERTED DOMESTIC CORPORATIONS
	NOV 2015

	52.222-3
	CONVICT LABOR
	JUN 2003

	52.222-6
	CONSTRUCTION WAGE RATE REQUIREMENTS
	AUG 2018

	52.222-7
	WITHHOLDING OF FUNDS
	MAY 2014

	52.222-8
	PAYROLLS AND BASIC RECORDS
	JUL 2021

	52.222-10
	COMPLIANCE WITH COPELAND ACT REQUIREMENTS
	FEB 1988

	52.222-11
	SUBCONTRACTS (LABOR STANDARDS)
	MAY 2014

	52.222-12
	CONTRACT TERMINATION—DEBARMENT
	MAY 2014

	52.222-13
	COMPLIANCE WITH CONSTRUCTION WAGE RATE REQUIREMENTS AND RELATED REGULATIONS
	MAY 2014

	52.222-14
	DISPUTES CONCERNING LABOR STANDARDS
	FEB 1988

	52.222-15
	CERTIFICATION OF ELIGIBILITY
	MAY 2014

	52.222-19
	CHILD LABOR—COOPERATION WITH AUTHORITIES AND REMEDIES
	JAN 2025

	52.222-50
	COMBATING TRAFFICKING IN PERSONS
	OCT 2025

	52.222-55
	MINIMUM WAGES FOR CONTRACTOR WORKERS UNDER EXECUTIVE ORDER 14026
	JAN 2022

	52.222-62
	PAID SICK LEAVE UNDER EXECUTIVE ORDER 13706
	JAN 2022

	52.223-2
	REPORTING OF BIOBASED PRODUCTS UNDER SERVICE AND CONSTRUCTION CONTRACTS
	MAY 2024

	52.223-5
	POLLUTION PREVENTION AND RIGHT-TO-KNOW INFORMATION
	MAY 2024

	52.223-12
	MAINTENANCE, SERVICE, REPAIR, OR DISPOSAL OF REFRIGERATION EQUIPMENT AND AIR CONDITIONERS
	MAY 2024

	52.223-23
	SUSTAINABLE PRODUCTS AND SERVICES
	MAY 2024

	52.226-8
	ENCOURAGING CONTRACTOR POLICIES  TO BAN TEXT MESSAGING WHILE DRIVING
	MAY 2024

	52.227-4
	PATENT INDEMNITY—CONSTRUCTION CONTRACTS
	DEC 2007

	52.232-23
	ASSIGNMENT OF CLAIMS
	MAY 2014

	52.232-27
	PROMPT PAYMENT FOR CONSTRUCTION CONTRACTS
	JAN 2017

	52.232-33
	 PAYMENT BY ELECTRONIC FUNDS TRANSFER—SYSTEM FOR AWARD MANAGEMENT
	OCT 2018

	52.232-39
	UNENFORCEABILITY OF UNAUTHORIZED OBLIGATIONS
	JUN 2013

	52.232-40
	PROVIDING ACCELERATED PAYMENTS TO SMALL BUSINESS SUBCONTRACTORS
	MAR 2023

	52.233-1
	DISPUTES
	MAY 2014

	52.233-3
	PROTEST AFTER AWARD
	AUG 1996

	52.233-4
	APPLICABLE LAW FOR BREACH OF CONTRACT CLAIM
	OCT 2004

	52.242-14
	SUSPENSION OF WORK
	APR 1984

	52.243-5
	CHANGES AND CHANGED CONDITIONS
	APR 1984

	52.244-6DEV
	SUBCONTRACTS FOR COMMERCIAL PRODUCTS AND COMMERCIAL SERVICES
	OCT 2025

	52.246-12
	INSPECTION OF CONSTRUCTION
	AUG 1996

	52.246-21
	WARRANTY OF CONSTRUCTION
	MAR 1994

	52.249-1
	TERMINATION FOR CONVENIENCE OF THE GOVERNMENT (FIXED-PRICE) (SHORT FORM)
	APR 1984

	52.249-10
	DEFAULT (FIXED-PRICE CONSTRUCTION)
	APR 1984

	52.253-1
	COMPUTER GENERATED FORMS
	JAN 1991


[bookmark: _Toc256000034]I.20  VAAR 852.201-70  CONTRACTING OFFICER'S REPRESENTATIVE (DEC 2022)
  The Contracting Officer reserves the right to designate representatives to act for him/her in furnishing technical guidance and advice or generally monitor the work to be performed under this contract. Such designation will be in writing and will define the scope and limitation of the designee’s authority. A copy of the designation letter shall be furnished to the Contractor.
(End of Clause)
[bookmark: _Toc256000035]I.21  VAAR 852.203-70 COMMERCIAL ADVERTISING (MAY 2018)
  The Contractor shall not make reference in its commercial advertising to Department of Veterans Affairs contracts in a manner that states or implies the Department of Veterans Affairs approves or endorses the Contractor’s products or services or considers the Contractor’s products or services superior to other products or services.
(End of Clause)
[bookmark: _Toc256000036]I.22  VAAR 852.204-70  PERSONAL IDENTITY VERIFICATION OF CONTRACTOR PERSONNEL (MAY 2020)
  (a) The Contractor shall comply with current Department of Veterans Affairs policy for personal identity verification of all employees performing under this contract when frequent and continuing access to VA facilities or information systems is required.
  (b) The Contractor shall insert this clause in all subcontracts when the subcontractor’s employees will require frequent and continuing access to VA facilities or information systems.
(End of Clause)
[bookmark: _Toc256000037]I.23  VAAR 852.211-72  TECHNICAL INDUSTRY STANDARDS (NOV 2018)
  (a) The Contractor shall conform to the standards established by: Harrell Design Group  as to Attached Project specifications.
  (b) The Contractor shall submit proof of conformance to the standard. This proof may be a label or seal affixed to the equipment or supplies, warranting that the item(s) have been tested in accordance with the standards and meet the contract requirement. Proof may also be furnished by the organization listed above certifying that the item(s) furnished have been tested in accordance with and conform to the specified standards. 
  (c) Offerors may obtain the standards cited in this provision by submitting a request, including the solicitation number, title and number of the publication to: Harrell Design Group 
  (d) The offeror shall contact the Contracting Officer if response is not received within two weeks of the request.
(End of Clause)
[bookmark: _Toc256000038]I.24  VAAR 852.219-75  VA NOTICE OF LIMITATIONS ON SUBCONTRACTING—CERTIFICATE OF COMPLIANCE FOR SERVICES AND CONSTRUCTION (JAN 2023) (DEVIATION)
  (a) Pursuant to 38 U.S.C. 8127(l)(2), the offeror certifies that—
    (1) If awarded a contract (see FAR 2.101 definition), it will comply with the limitations on subcontracting requirement as provided in the solicitation and the resultant contract, as follows:
      (i) [] Services. In the case of a contract for services (except construction), the contractor will not pay more than 50% of the amount paid by the government to it to firms that are not certified SDVOSBs listed in the SBA certification database as set forth in 852.219–73 or certified VOSBs listed in the SBA certification database as set forth in 852.219–74. Any work that a similarly situated certified SDVOSB/VOSB subcontractor further subcontracts will count towards the 50% subcontract amount that cannot be exceeded. Other direct costs may be excluded to the extent they are not the principal purpose of the acquisition and small business concerns do not provide the service as set forth in 13 CFR 125.6.
      (ii) [X] General construction. In the case of a contract for general construction, the contractor will not pay more than 85% of the amount paid by the government to it to firms that are not certified SDVOSBs listed in the SBA certification database as set forth in 852.219–73 or certified VOSBs listed in the SBA certification database as set forth in 852.219–74. Any work that a similarly situated certified SDVOSB/VOSB subcontractor further subcontracts will count towards the 85% subcontract amount that cannot be exceeded. Cost of materials are excluded and not considered to be subcontracted.
      (iii) [] Special trade construction contractors. In the case of a contract for special trade contractors, the contractor will not pay more than 75% of the amount paid by the government to it to firms that are not certified SDVOSBs listed in the SBA certification database as set forth in 852.219–73 or certified VOSBs listed in the SBA certification database as set forth in 852.219–74. Any work that a similarly situated certified SDVOSB/VOSB subcontractor further subcontracts will count towards the 75% subcontract amount that cannot be exceeded. Cost of materials are excluded and not considered to be subcontracted.
    (2) The offeror acknowledges that this certification concerns a matter within the jurisdiction of an Agency of the United States. The offeror further acknowledges that this certification is subject to Title 18, United States Code, Section 1001, and, as such, a false, fictitious, or fraudulent certification may render the offeror subject to criminal, civil, or administrative penalties, including prosecution.
    (3) If VA determines that an SDVOSB/ VOSB awarded a contract pursuant to 38 U.S.C. 8127 did not act in good faith, such SDVOSB/VOSB shall be subject to any or all of the following:
      (i) Referral to the VA Suspension and Debarment Committee;
      (ii) A fine under section 16(g)(1) of the Small Business Act (15 U.S.C. 645(g)(1)); and
      (iii) Prosecution for violating 18 U.S.C. 1001.
  (b) The offeror represents and understands that by submission of its offer and award of a contract it may be required to provide copies of documents or records to VA that VA may review to determine whether the offeror complied with the limitations on subcontracting requirement specified in the contract. Contracting officers may, at their discretion, require the contractor to demonstrate its compliance with the limitations on subcontracting at any time during performance and upon completion of a contract if the information regarding such compliance is not already available to the contracting officer. Evidence of compliance includes, but is not limited to, invoices, copies of subcontracts, or a list of the value of tasks performed.
  (c) The offeror further agrees to cooperate fully and make available any documents or records as may be required to enable VA to determine compliance with the limitations on subcontracting requirement. The offeror understands that failure to provide documents as requested by VA may result in remedial action as the Government deems appropriate.
  (d) Offeror completed certification/fill-in required. The formal certification must be completed, signed and returned with the offeror’s bid, quotation, or proposal. The Government will not consider offers for award from offerors that do not provide the certification, and all such responses will be deemed ineligible for evaluation and award.
Certification
I hereby certify that if awarded the contract, [insert name of offeror] will comply with the limitations on subcontracting specified in this clause and in the resultant contract. I further certify that I am authorized to execute this certification on behalf of [insert name of offeror].
[bookmark: _Hlk125346837]Printed Name of Signee: ___________
Printed Title of Signee: _____________
Signature: ____________
Date: ______________
Company Name and Address: _______________
(End of Clause)










[bookmark: _Toc256000039]I.25  VAAR 852.232-71  PAYMENTS UNDER FIXED-PRICE CONSTRUCTION CONTRACTS (INCLUDING NAS– CPM) (NOV 2018)
The clause FAR 52.232–5, Payments Under Fixed-Price Construction Contracts, is implemented as follows:
  (a) Retainage.
    (1) The Contracting Officer may retain funds—
      (i) Where performance under the contract has been determined to be deficient or the Contractor has performed in an unsatisfactory manner in the past; or
       (ii) As the contract nears completion, to ensure that deficiencies will be corrected and that completion is timely.
    (2) Examples of deficient performance justifying a retention of funds include, but are not restricted to, the following—
       (i) Unsatisfactory progress as determined by the Contracting Officer;
       (ii) Failure to meet schedule in Schedule of Work Progress;
      (iii) Failure to present submittals in a timely manner; or
       (iv) Failure to comply in good faith with approved subcontracting plans, certifications, or contract requirements.
    (3) Any level of retention shall not exceed 10 percent either where there is determined to be unsatisfactory performance, or when the retainage is to ensure satisfactory completion. Retained amounts shall be paid promptly upon completion of all contract requirements, but nothing contained in this paragraph (a)(3) shall be construed as limiting the Contracting Officer’s right to withhold funds under other provisions of the contract or in accordance with the general law and regulations regarding the administration of Government contracts.
  (b) The Contractor shall submit a schedule of costs in accordance with the requirements of section ‘‘Network Analysis System—Critical Path Method (NAS–CPM)’’ to the Contracting Officer for approval within 90 calendar days after date of receipt of notice to proceed. The approved cost schedule will be one of the bases for determining progress payments to the Contractor for work completed.
    (1) Costs as shown on this schedule must be true costs and the resident engineer may require the Contractor to submit its original estimate sheets or other information to substantiate the detailed makeup of the cost schedule.
    (2) The total costs of all work activities/events shall equal the contract price.
    (3) Insurance and similar items shall be prorated and included in each work activity/event cost of the critical path method (CPM).
    (4) The CPM shall include a separate cost loaded activity for adjusting and testing of the systems listed in the table in paragraph (b)(5) of this clause. The percentages listed in paragraph (b)(5) will be used to determine the cost of adjust and test work activities/events and identify, for payment purposes, the value of the work to adjust, correct and test systems after the material has been installed.
    (5) Payment for adjust and test activities will be made only after the Contractor has demonstrated that each of the systems is substantially complete and operates as required by the contract.

	VALUE OF ADJUSTING, CORRECTING, AND TESTING SYSTEM

	System
	Percent

	Pneumatic tube system……………………………………………………………………………….
	10

	Incinerators (medical waste and trash)………………………………………………………..
	5

	Sewage treatment plant equipment…………………………………………………………….
	5

	Water treatment plant equipment………………………………………………………………
	5

	Washers (dish, cage, glass, etc.)…………………………………………………………………..
	5

	Sterilizing equipment……………………………………………………………………………….….
	5

	Water distilling equipment………………………………………………………………………….
	5

	Prefab temperature rooms (cold, constant temperature)…………………………..
	5

	Entire air-conditioning system (Specified under 600 Sections)……………………
	5

	Entire boiler plant system (Specified under 700 Sections)…………………………..
	5

	General supply conveyors……………………………………………………………………………
	10

	Food service conveyors………………………………………………………………………….……
	10

	Pneumatic soiled linen and trash system……………………………………………………
	10

	Elevators and dumbwaiters…………………………………………………………………………
	10

	Materials transport system………………………………………………………………………….
	10

	Engine-generator system…………………………………………………………………………….
	5

	Primary switchgear………………………………………………………………………………………
	5

	Secondary switchgear…………………………………………………………………………………..
	5

	Fire alarm system…………………………………………………………………………………………
	5

	Nurse call system…………………………………………………………………………………………
	5

	Intercom system…………………………………………………………………………………………..
	5

	Radio system………………………………………………………………………………………………..
	5

	TV (entertainment) system…………………………………………………………………………
	5


  (c) In addition to this cost schedule, the Contractor shall submit such unit costs as may be specifically requested. The unit costs shall be those used by the Contractor in preparing its bid and will not be binding as pertaining to any contract changes.
  (d) The Contracting Officer will consider for monthly progress payments material and/or equipment procured by the Contractor and stored on the construction site, as space is available, or at a local approved location off the site, under such terms and conditions as the Contracting Officer approves, including but not limited to the following—
    (1) The materials or equipment are in accordance with the contract requirements and/or approved samples and shop drawings;
    (2) The materials and/or equipment are approved by the resident engineer; 
    (3) The materials and/or equipment are stored separately and are readily available for inspection and inventory by the resident engineer;
    (4) The materials and/or equipment are protected against weather, theft and other hazards and are not subjected to deterioration; and 
    (5) The Contractor obtains the concurrence of its surety for off-site storage. 
  (e) The Government reserves the right to withhold payment until samples, shop drawings, engineer’s certificates, additional bonds, payrolls, weekly statements of compliance, proof of title, nondiscrimination compliance reports, or any other requirements of this contract, have been submitted to the satisfaction of the Contracting Officer. 
  (f) The Contracting Officer will notify the Contractor in writing within 10 calendar-days of exercising retainage against any payment in accordance with FAR clause 52.232–5(e). The notice shall disclose the amount of the retainage in value and percent retained from the payment, and provide explanation for the retainage.
(End of Clause)
[bookmark: _Toc256000040]I.26  VAAR 852.236-71  SPECIFICATIONS AND DRAWINGS FOR CONSTRUCTION (APR 2019)
  The clause entitled ‘‘Specifications and Drawings for Construction’’ in FAR 52.236– 21 is supplemented as follows:
  (a) The Contracting Officer’s interpretation of the drawings and specifications will be final, subject to the Disputes clause.
  (b) The Contractor shall—
    (1) Check all drawings and specifications furnished immediately upon receipt;
    (2) Compare all drawings and the specifications, and verify the figures before laying out the work;
    (3) Promptly notify the Contracting Officer of any discrepancies;
    (4) Be responsible for any errors that might have been avoided by complying with this paragraph (b); and
    (5) Reproduce and print contract drawings and specifications as needed.
  (c) In general—
    (1) Drawings of greater detail shall govern over drawings of lesser detail unless specifically noted otherwise; and
    (2) Figures and numerical quantities noted on drawings govern over scale measurements.
  (d) Omissions from the drawings or specifications or the misdescription of details of work that are manifestly necessary to carry out the intent of the drawings and specifications, or that are customarily performed, shall not relieve the Contractor from performing such omitted or misdescribed details of the work. The Contractor shall perform such details as if fully and correctly set forth and described in the drawings and specifications.
  (e) The work shall conform to the specifications and the contract drawings identified on the following index of drawings:

	Title
	File
	Drawing No.

	See Attachments for Specifications and Drawings
	
	

	
	
	

	
	
	

	
	
	



(End of Clause)
[bookmark: _Toc256000041]I.27  VAAR 852.236-72 PERFORMANCE OF WORK BY THE CONTRACTOR (APR 2019)
  (a) In accordance with FAR 52.236–1, the contract work accomplished on the site by laborers, mechanics, and foreman/superintendent on the Contractor’s payroll and under their direct supervision shall be used in establishing the percent of work to be performed by the Contractor. Cost of material and equipment installed by such labor may be included. The work by the Contractor’s executive, administrative and clerical forces shall be excluded in establishing compliance with the requirements of this clause.
  (b) The Contractor shall submit, simultaneously with the schedule of costs required by the Payments under Fixed-Price Construction Contracts clause of the contract, a statement designating the portions of contract work to be performed with the Contractor’s own forces. The approved schedule of costs will be used in determining the value of a work activity/event, or portions thereof, of the work for the purpose of this article.
  (c) Changes to established activity/event identifiers or responsibility codes for Contractor activities shall not be made without approval from the Contracting Officer.
  (d) In the event the Contractor fails to comply with FAR 52.236–1, Performance of Work by the Contractor, the Contracting Officer will withhold retention in the amount of 15% of the value of any work activity/element being invoiced that was not authorized by the Contracting Officer to be performed by someone other than the prime Contractor’s own workforce.
(End of Clause)
[bookmark: _Toc256000042]I.28  VAAR 852.236-79 CONTRACTOR PRODUCTION REPORT (APR 2019)
  (a) The Contractor shall furnish to the resident engineer, for each workday, a consolidated report for the preceding workday. Reporting shall begin from date of mobilization until the date of final acceptance except for authorized holidays. VA Form 10101, Contractor Production Report, or a Contractor generated form containing the same type of information shall be signed, dated and submitted by the Contractor superintendent.
  (b) Each report shall include and specifically identify at least one safety topic germane to the jobsite that day.
(End of Clause)
[bookmark: _Toc256000043]I.29  VAAR 852.236-80 SUBCONTRACTS AND WORK COORDINATION (APR 2019)
  (a) Nothing contained in this contract shall be construed as creating any contractual relationship between any subcontractor and the Government. Divisions or sections of specifications are not intended to control the Contractor in dividing work among subcontractors, or to limit work performed by any trade.
  (b) The Contractor shall be responsible to the Government for acts and omissions of his/her own employees, and of the subcontractors and their employees. The Contractor shall also be responsible for coordination of the work of the trades, subcontractors, and material suppliers.
  (c) The Government or its representatives will not undertake to settle any differences between the Contractor and subcontractors or between subcontractors.
  (d) The Government reserves the right to refuse to permit employment on the work, or require dismissal from the work, of any subcontractor or subcontractor employee who, by reason of previous unsatisfactory work on Department of Veterans Affairs projects or for any other reason, is considered by the Contracting Officer to be incompetent, careless, or otherwise objectionable.
(End of Clause)
[bookmark: _Toc256000044]I.30  VAAR 852.242-70  GOVERNMENT CONSTRUCTION CONTRACT ADMINISTRATION (OCT 2020)
  (a) Contract administration functions set forth in FAR 42.302 are hereby delegated to:

Department of Veterans Affairs
Network Contracting Office 4
Wilmington VAMC
1601 Kirkwood Hwy
Wilmington, DE 19805
  (b) The following functions will be retained by the Contracting Officer or Administrative Contracting Officer (ACO) and are not redelegable to Resident Engineers:
    (1) Award of contract modifications either through supplemental agreements or change orders that exceed the ACO’s appointed warrant limitations.
    (2) Issuance of default letters.
    (3) Issuance of Cure or Show-Cause Notices.
    (4) Suspension of work letters and/or modifications.
    (5) Issuance of Contracting Officer final determination letters.
    (6) Issuance of termination notices.
    (7) Authorization of final payment.
  (c) The work will be under the direction of a Department of Veterans Affairs Contracting Officer, who may designate another VA employee to act as resident engineer at the construction site who possesses limited warranted authority.
  (d) Except as provided below, the resident engineer’s directions will not conflict with or change contract requirements. Within the limits of any specific authority delegated by the Contracting Officer, the resident engineer may, by written direction, make changes in the work. The Contractor shall be advised of the extent of such authority prior to execution of any work under the contract.
  (e) The Contracting Officer or an Administrative Contracting Officer identified in paragraph (a) may further delegate limited authority and specialized support services responsibilities below to the following warranted Resident Engineer personnel on site, not to exceed the dollar value and threshold of their warrant:





,  
    (1) Conduct post-award orientation conferences.
    (2) Issue administrative changes (see FAR 43.101) correcting errors or omissions, contractor address, facility or activity code, remittance address, computations which do not required additional contract funds, and other such changes.
    (3) For actions not to exceed  negotiate and execute supplemental agreements resulting from change orders issued under the Changes clause.
    (4) Negotiate and execute supplemental agreements changing contract delivery schedules where the time extension does not exceed  calendar days.
(End of Clause)
[bookmark: _Toc256000045]I.31  VAAR 852.243-70  CONSTRUCTION CONTRACT CHANGES—SUPPLEMENT (SEP 2019)
  The FAR clauses 52.236-2, Differing Site Conditions; 52.243-4, Changes; and 52.243-5, Changes and Changed Conditions, are supplemented as follows:
  (a) Submission of request for equitable adjustment proposals. When directed by the Contracting Officer or requested by the Contractor, the Contractor shall, in accordance with FAR 15.403-5, submit proposals for changes in the work exceeding $500,000 in writing to the Contracting Officer or Administrative Contracting Officer (ACO), and to the resident engineer.
    (1) The Contractor must provide an itemized breakdown for changes exceeding the micro-purchase threshold (see FAR 2.101).
    (2) The itemized breakdown shall include materials, quantities, unit prices, labor costs (separated into trades), construction equipment, etc. Labor costs shall be identified with specific material placed or operation performed.
    (3) Proposals shall be submitted to the Contracting Officer or ACO and the resident engineer as expeditiously as possible, but not later than 30 calendar days, after receipt of a written change order by the Contracting Officer.
    (4) Proposals shall be signed by each subcontractor participating in the change.
    (5) The Contracting Officer will consider issuing a settlement by determination to the contract if the Contractor's proposal required by paragraph (a)(3) of this clause is not received within the time period specified in paragraph (a)(3), or if agreement has not been reached.
  (b) Paragraphs (a)(1) through (5) of this clause and the following paragraphs (b)(1) and (2) apply to proposals for changes in the work $500,000 or less:
    (1) As a basis for negotiation, allowances not to exceed 10 percent each for overhead and profit for the party performing the work will be based on the value of labor, material, and equipment required to accomplish the change. As the value of the change increases, a declining scale will be used in negotiating the percentage of overhead and profit. This declining scale will also be used to negotiate the prime Contractor's or upper-tier subcontractor's fee when work is performed by lower-tier subcontractors (to a maximum of three tiers) and will be based on the net increased cost to the prime or upper-tier subcontractor, as applicable. Profit (fee) shall be computed by multiplying the profit percentage by the sum of the direct costs and computed overhead costs. Allowable percentages on changes will not exceed the following:
      (i) 10 percent overhead and/or 10 percent profit (fee) on the first $20,000.
      (ii) 7.5 percent overhead and/or 7.5 percent profit (fee) on the next $30,000.
      (iii) 5 percent overhead and/or 5 percent profit (fee) on a balance over $50,000.
    (2) The Contracting Officer will consider issuing a settlement by determination to the contract if the Contractor's proposal required by paragraph (3) is not received within 30 calendar days, or if agreement has not been reached.
  (c)(1) Overhead and Contractor's fee percentages shall be considered to include insurance other than mentioned herein, field and office supervisors and assistants, security police, use of small tools, incidental job burdens, and general home office expenses and no separate allowance will be made. Assistants to office supervisors include all clerical, stenographic and general office help. Incidental job burdens include, but are not necessarily limited to, office equipment and supplies, temporary toilets, telephone and conformance to OSHA requirements. Items such as, but not necessarily limited to, review and coordination, estimating and expediting relative to contract changes are associated with field and office supervision and are considered to be included in the Contractor's overhead and/or fee percentage.
    (2) Where the Contractor's or subcontractor's portion of a change involves credit items, such items must be deducted prior to adding overhead and profit for the party performing the work. The Contractor's fee is limited to the net increase to Contractor or subcontractors' portions of cost computed in accordance with this clause.
    (3) Where a change involves credit items only, a proper measure of the amount of downward adjustment in the contract price is the reasonable cost to the Contractor if it had performed the deleted work. A reasonable allowance for overhead and profit are properly includable as part of the downward adjustment for a deductive change. The amount of such allowance is subject to negotiation.
36C24426B0028
(End of Clause)
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[bookmark: _Toc256000046]PART III - LIST OF DOCUMENTS, EXHIBITS AND OTHER ATTACHMENTS
[bookmark: _Toc256000047]SECTION J - LIST OF ATTACHMENTS

"General Decision Number: DE20260008 05/18/2026


State: Delaware


Construction Types: Building


Counties: Delaware Counties of 
New Castle




 


Modification Number     Publication Date
          0                01/02/2026
          1                05/18/2026


 BOIL0013-009 01/01/2025
                                                     Rates                  Fringes
BOILERMAKER.........................................$ 55.00                  35.48
----------------------------------------------------------------

 BRDE0001-001 05/01/2021
                                                     Rates                  Fringes
BRICKLAYER..........................................$ 34.19                  27.98
----------------------------------------------------------------

 CARP0173-009 05/01/2025
                                                     Rates                  Fringes
CARPENTER (INCLUDES ACOUSTICAL CEILING 
INSTALLATION, DRYWALL HANGING, FORM WORK, METAL 
STUD INSTALLATION, SCAFFOLD BUILDING, EXCLUDES 
MASONRY/BRICK, AND EXCLUDES SOFT FLOOR LAYER).......$ 38.27                  25.34
----------------------------------------------------------------

 CARP0251-008 05/01/2025
                                                     Rates                  Fringes
SOFT FLOOR LAYER....................................$ 38.02                  25.39
----------------------------------------------------------------

 CARP1906-003 05/01/2025
                                                     Rates                  Fringes
MILLWRIGHT..........................................$ 51.54                  39.26
----------------------------------------------------------------

 ELEC0313-002 06/03/2024
                                                     Rates                  Fringes
ELECTRICIAN (INCLUDES LOW VOLTAGE WIRING AND 
INSTALLATION OF ALARMS, HVAC/TEMPERATURE CONTROLS 
AND SOUND AND COMMUNICATION SYSTEMS)................$ 47.50                  35.93
----------------------------------------------------------------

 ELEV0005-003 01/01/2025
                                                     Rates                  Fringes
ELEVATOR MECHANIC    FOOTNOTES FOR ELEVATOR 
MECHANICS:    A.  PAID VACATION: EMPLOYER 
CONTRIBUTES 8% OF BASIC HOURLY RATE FOR 5 YEARS OR 
MORE OF SERVICE OR 6% FOR 6 MONTHS TO 5 YEARS OF 
SERVICE.    B. EIGHT PAID HOLIDAYS (PROVIDED 
EMPLOYEE HAS WORKED 5 CONSECUTIVE DAYS BEFORE AND 
THE WORKING DAY AFTER THE HOLIDAY):  NEW YEARS'S 
DAY; MEMORIAL DAY; INDEPENDENCE DAY; LABOR DAY; 
VETERAN'S DAY; THANKSGIVING DAY AND THE FRIDAY 
AFTER THANKSGIVING DAY, AND CHRISTMAS DAY...........$ 71.85                  38.44
----------------------------------------------------------------

 ENGI0542-003 05/01/2025
                                                     Rates                  Fringes
POWER EQUIPMENT OPERATOR: FORKLIFT    FOOTNOTE:  A. 
 PAID HOLIDAYS:  NEW YEAR'S DAY, MEMORIAL DAY, 
INDEPENDENCE DAY, LABOR DAY, THANKSGIVING DAY, 
CHRISTMAS DAY, AND ELECTION DAY (PROVIDED THE 
EMPLOYEE WORKS THE SCHEDULED WORK DAY FOLLOWING THE 
HOLIDAY.)...........................................$ 48.73                  32.23
----------------------------------------------------------------

 IRON0451-005 07/01/2024
                                                     Rates                  Fringes
IRONWORKER: ORNAMENTAL, REINFORCING, AND STRUCTURAL 
   THE FOLLOWING HOLIDAYS SHALL BE OBSERVED, AND 
WHEN WORK IS PERFORMED THEREON IT SHALL BE PAID FOR 
AT TWICE THE BASE WAGE RATE: NEW YEAR'S DAY, 
MEMORIAL DAY, INDEPENDENCE DAY, LABOR DAY, 
THANKSGIVING DAY AND CHRISTMAS DAY..................$ 41.10                  38.23
----------------------------------------------------------------

 LABO0199-005 02/01/2024
                                                     Rates                  Fringes
LABORER: BACKFILLER, COMMON OR GENERAL, JACK 
HAMMER, MASON TENDER - BRICK, PIPELAYER, SCAFFOLD 
BUILDER (BRICK AND MASONRY), TAMPER (HAND HELD).....$ 29.45                  25.70
LABORER (MASON TENDER - CEMENT/CONCRETE)............$ 31.45                  25.70
----------------------------------------------------------------

 PAIN0252-002 05/01/2025
                                                     Rates                  Fringes
GLAZIER.............................................$ 49.96                  37.56
----------------------------------------------------------------

 PLAS0008-006 05/01/2021
                                                     Rates                  Fringes
PLASTERER: FIREPROOFER..............................$ 38.37                  31.64
----------------------------------------------------------------

 PLAS0592-009 05/01/2025
                                                     Rates                  Fringes
CEMENT MASON/CONCRETE FINISHER......................$ 41.69                  27.28
----------------------------------------------------------------

 PLUM0074-002 09/30/2024
                                                     Rates                  Fringes
PIPEFITTER: INCLUDES HVAC PIPE INSTALLATION AND 
EXCLUDES INDUSTRIAL WORK    FOOTNOTE A:  PAID 
HOLIDAYS: NEW YEAR'S DAY, MEMORIAL DAY,INDEPENDENCE 
DAY, THANKSGIVING DAY,LABOR DAY, CHRISTMAS DAY, AND 
GENERAL ELECTION DAY................................$ 41.35                  38.19
----------------------------------------------------------------

 PLUM0074-003 09/30/2024
                                                     Rates                  Fringes
PIPEFITTER: INDUSTRIAL    FOOTNOTE A:  PAID 
HOLIDAYS: NEW YEAR'S DAY, MEMORIAL DAY,INDEPENDENCE 
DAY, THANKSGIVING DAY,LABOR DAY, CHRISTMAS DAY, AND 
GENERAL ELECTION DAY................................$ 56.43                  43.35
----------------------------------------------------------------

 SFDE0669-002 04/01/2025
                                                     Rates                  Fringes
SPRINKLER FITTER (FIRE SPRINKLERS)..................$ 46.47                  29.56
----------------------------------------------------------------

 SHEE0019-021 07/01/2020
                                                     Rates                  Fringes
SHEET METAL WORKER (INCLUDES HVAC DUCT 
INSTALLATION).......................................$ 33.63                  40.60
----------------------------------------------------------------

 SUDE2014-005 01/20/2016
                                                     Rates                  Fringes
TILE SETTER.........................................$ 57.98                  1.11
TILE FINISHER.......................................$ 35.40                  4.31
ROOFER, EXCLUDES INSTALLATION OF METAL ROOFS........$ 27.98                  27.90
ROOFER (INSTALLATION OF METAL ROOFS ONLY)...........$ 39.09                  30.77
PLUMBER.............................................$ 47.73                  18.40
PAINTER (BRUSH AND ROLLER)..........................$ 38.80                  0.91
OPERATOR:  CRANE....................................$ 32.40                  18.27
OPERATOR:  BULLDOZER................................$ 25.89                  0.00
OPERATOR:  BACKHOE/EXCAVATOR/TRACKHOE...............$ 33.96                  0.00
----------------------------------------------------------------

----------------------------------------------------------------------------------------------------
WELDERS - Receive rate prescribed for craft performing
operation to which welding is incidental.
================================================================
Note: Executive Order (EO) 13706, Establishing Paid Sick Leave
for Federal Contractors applies to all contracts subject to the
Davis-Bacon Act for which the contract is awarded (and any
solicitation was issued) on or after January 1, 2017.  If this
contract is covered by the EO, the contractor must provide
employees with 1 hour of paid sick leave for every 30 hours
they work, up to 56 hours of paid sick leave each year.
Employees must be permitted to use paid sick leave for their
own illness, injury or other health-related needs, including
preventive care; to assist a family member (or person who is
like family to the employee) who is ill, injured, or has other
health-related needs, including preventive care; or for reasons
resulting from, or to assist a family member (or person who is
like family to the employee) who is a victim of, domestic
violence, sexual assault, or stalking.  Additional information
on contractor requirements and worker protections under the EO
is available at https://www.dol.gov/agencies/whd/government-contracts.

Note: Executive Order 13658 generally applies to contracts subject 
to the Davis-Bacon Act that were awarded on or between January 1, 
2015 and January 29, 2022, and that have not been renewed or 
extended on or after January 30, 2022. Executive Order 13658 does 
not apply to contracts subject only to the Davis-Bacon Related Acts 
regardless of when they were awarded. If a contract is subject to 
Executive Order 13658, the contractor must pay all covered workers 
at least $13.65 per hour (or the applicable wage rate listed on this 
wage determination, if it is higher) for all hours spent performing on 
the contract from May 11, 2026, through December 31, 2026.  The 
applicable Executive Order minimum wage rate will be adjusted annually.
Additional information on contractor requirements and worker 
protections under Executive Order 13658 is available at 
www.dol.gov/whd/govcontracts.

Unlisted classifications needed for work not included within
the scope of the classifications listed may be added after
award only as provided in the labor standards contract clauses
(29CFR 5.5 (a) (1) (iii)).
-----------------------------------------------------------------------------------------------------
The body of each wage determination lists the classifications
and wage rates that have been found to be prevailing for the
type(s) of construction and geographic area covered by the wage
determination. The classifications are listed in alphabetical
order under rate identifiers indicating whether the particular
rate is a union rate (current union negotiated rate), a survey
rate, a weighted union average rate, a state adopted rate, or a
supplemental classification rate.

Union Rate Identifiers

A four-letter identifier beginning with characters other than
�SU�, �UAVG�, �SA�, or �SC� denotes that a union rate was
prevailing for that classification in the survey. Example:
PLUM0198-005 07/01/2024. PLUM is an identifier of the union
whose collectively bargained rate prevailed in the survey for
this classification, which in this example would be Plumbers.
0198 indicates the local union number or district council
number where applicable, i.e., Plumbers Local 0198. The next
number, 005 in the example, is an internal number used in
processing the wage determination. The date, 07/01/2024 in the
example, is the effective date of the most current negotiated
rate.

Union prevailing wage rates are updated to reflect all changes
over time that are reported to WHD in the rates
in the collective bargaining agreement (CBA) governing the
classification.

Union Average Rate Identifiers

The UAVG identifier indicates that no single rate prevailed for
those classifications, but that 100% of the data reported for
the classifications reflected union rates. EXAMPLE:
UAVG-OH-0010 01/01/2024. UAVG indicates that the rate is a
weighted union average rate. OH indicates the State of Ohio.
The next number, 0010 in the example, is an internal number
used in producing the wage determination. The date, 01/01/2024
in the example, indicates the date the wage determination was
updated to reflect the most current union average rate.

A UAVG rate will be updated once a year, usually in January, to
reflect a weighted average of the current rates in the
collective bargaining agreements on which the rate is based.

Survey Rate Identifiers

The �SU� identifier indicates that either a single non-union
rate prevailed (as defined in 29 CFR 1.2) for this
classification in the survey or that the rate was derived by
computing a weighted average rate based on all the rates
reported in the survey for that classification. As a weighted
average rate includes all rates reported in the survey, it may
include both union and non-union rates. Example: SUFL2022-007
6/27/2024. SU indicates the rate is a single non-union
prevailing rate or a weighted average of survey data for that
classification. FL indicates the State of Florida. 2022 is the
year of the survey on which these classifications and rates are
based. The next number, 007 in the example, is an internal
number used in producing the wage determination. The date,
6/27/2024 in the example, indicates the survey completion date
for the classifications and rates under that identifier.

�SU� wage rates typically remain in effect until a new survey
is conducted. However, the Wage and Hour Division (WHD) has the
discretion to update such rates under 29 CFR 1.6(c)(1).

State Adopted Rate Identifiers

The �SA� identifier indicates that the classifications and
prevailing wage rates set by a state (or local) government were
adopted under 29 C.F.R 1.3(g)-(h).  Example: SAME2023-007
01/03/2024. SA reflects that the rates are state adopted. ME
refers to the State of Maine. 2023 is the year during which the
state completed the survey on which the listed classifications
and rates are based. The next number, 007 in the example, is an
internal number used in producing the wage determination.
The date, 01/03/2024 in the example, reflects the date on which
the classifications and rates under the �SA� identifier took
effect under state law in the state from which the rates were
adopted.
-----------------------------------------------------------------------------------------------------
WAGE DETERMINATION APPEALS PROCESS
1) Has there been an initial decision in the matter? This can
be:
           a) a survey underlying a wage determination
           b) an existing published wage determination
           c) an initial WHD letter setting forth a position on
                a wage determination matter
           d) an initial conformance (additional classification
                and rate) determination
On survey related matters, initial contact, including requests
for summaries of surveys, should be directed to the WHD Branch
of Wage Surveys. Requests can be submitted via email to
davisbaconinfo@dol.gov or by mail to:
            Branch of Wage Surveys
            Wage and Hour Division
            U.S. Department of Labor
            200 Constitution Avenue, N.W.
            Washington, DC 20210
Regarding any other wage determination matter such as
conformance decisions, requests for initial decisions should be
directed to the WHD Branch of Construction Wage Determinations.
Requests can be submitted via email to BCWD-Office@dol.gov or
by mail to:
            Branch of Construction Wage Determinations
            Wage and Hour Division
            U.S. Department of Labor
            200 Constitution Avenue, N.W.
            Washington, DC 20210
2) If an initial decision has been issued, then any interested
party (those affected by the action) that disagrees with the
decision can request review and reconsideration from the Wage
and Hour Administrator (See 29 CFR Part 1.8 and 29 CFR Part 7).
Requests for review and reconsideration can be submitted via
email to dba.reconsideration@dol.gov or by mail to:
            Wage and Hour Administrator
            U.S. Department of Labor
            200 Constitution Avenue, N.W.
            Washington, DC 20210
The request should be accompanied by a full statement of the
interested party's position and any information (wage payment
data, project description, area practice material, etc.) that
the requestor considers relevant to the issue.

3) If the decision of the Administrator is not favorable, an
interested party may appeal directly to the Administrative
Review Board (formerly the Wage Appeals Board).  Write to:
            Administrative Review Board
            U.S. Department of Labor
            200 Constitution Avenue, N.W.
            Washington, DC 20210.
================================================================
          END OF GENERAL DECISION

See attached document: 460-26-999 Combined Specs - Copy.
End of Document
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